Final Year Project

Broom And Zoom

Project Team:

Nandni
                                                                                   2212299

Mumta Bai
                                                                                   2212319

Project Supervisor:

Sadia Aziz

4 july 2026

Submitted in partial fulfillment of the requirements for the degree of Bachelor of Science in Computer Science in the

Faculty of Computing and Engineering Sciences

Shaheed Zulfiqar Ali Bhutto Institute of Science and Technology University (SZABIST University) Karachi Campus

Table of Contents

1.	Introduction	17

2.	Objective	17

3.	Problem Description	17

4.	Target Industry	17

5.	Methodology	17

5.1	Tech Stack	18

5.2	Development Approach	18

6.	Project Scope	18

7.	Feasibility Study	18

7.1	Risk Involved	18

7.2	Resource Requirements	18

8.	Scientific Areas/Application Covered	18

9.	Emerging Technologies Used	19

9.1	Hardware Requirements	19

9.2	Software Requirements	19

10.	Expertise Of Team Members	19

11.	Milestones	19

11.1	FYP(Phase_1):16_Weeks	20

11.1.1	Week 1–2: Project Setup & Planning	20

11.1.2	Week 3–4: User Registration & Login	20

11.1.3	Week 5–6: Profile Management	20

11.1.4	Week 7_8: Data Management System	20

11.1.5	Week 9–10: Search & Filter (by Location)	20

11.1.6	Week 11–12: Admin Dashboard (Basic)	20

11.1.7	Week 13–14: Prototype Testing	20

11.1.8	Week 15–16: FYP 1 Submission	20

11.2	FYP(Phase_2):16_Weeks	21

11.2.1	Week 1–2: Ratings & Reviews	21

11.2.2	Week 3–4: Advanced Admin Panel	21

11.2.3	Week 5–6: Notifications System	21

11.2.4	Week 7–8: Booking Management	21

11.2.5	Week 9–10: Emergency Button	21

11.2.6	Week 11–12: Integration & Testing	21

11.2.7	Week 13–14: Documentation and Polishing	21

11.2.8	Week 15–16: Final Submission	21

12.	Correlation with Industrial Practices and Trends	22

13.	Actor Goal Matrix Project Schedule	22

14.	Project Schedule	23

15.	Work Breakdown Structure	25

16.	References	26

17.	Business Model Diagram	26

1.	Introduction	28

1.1	Purpose	28

1.2	Document Conventions	28

1.3	Intended Audience and Reading Suggestions	28

1.4	Product Scope	28

1.5	References	28

2.	Overall Description	29

2.1	Product Perspective	29

2.2	 Diagram 1	29

2.3	Product Functions	29

2.4	User Classes and Characteristics	30

2.5	Operating Environment	30

2.6	Design and implementation constraints	30

2.7	User Documentation	31

2.8	Assumptions and Dependencies	31

2.8.1	Assumptions	31

2.8.2	Dependencies	31

3.	External Interface Requirements	32

3.1	User Interfaces	32

3.1.1	Sign-up Diagram:	32

3.1.2	Role Page Diagram	32

3.1.3	OTP Verify Diagram	33

3.1.4	Maid Signup Form Diagram	34

3.1.5	Maid Signup Form Diagram 2	34

3.2	Hardware interface	35

3.3	Software Interface	35

3.4	Communication Interface	35

4.	System Features	36

4.1	Login System (For Maid, Driver, Admin & Customer)	36

4.1.1	Description	36

4.1.2	Stimulus and Response Sequences	37

4.1.3	Functional Requirements	38

4.2	Forgot Password	38

4.2.1	Description	38

4.2.2	Stimulus and Response Sequences	38

4.2.3	Functional Requirements	39

4.3	Role Selection System (For Maid, Driver & Customer)	40

4.3.1	Description	40

4.3.2	Stimulus and Response Sequences	40

4.3.3	Functional Requirements	41

4.4	Customer Signup	41

4.4.1	Description	41

4.4.2	Stimulus and Response Sequences	42

4.4.3	Functional Requirements	42

4.5	Customer Dashboard	43

4.5.1	Description	43

4.5.2	Stimulus and Response Sequences	43

4.5.3	Functional Requirements	43

4.6	Profile Management (Customer)	44

4.6.1	Description	44

4.6.2	Stimulus and Response Sequences	44

4.6.3	Functional Requirements	44

4.7	Search & Filter Services	45

4.7.1	Description	45

4.7.2	Stimulus / Response Sequences	45

4.7.3	Functional Requirements	45

4.8	Booking Management (Customer)	46

4.8.1	Description	46

4.8.2	Stimulus / Response Sequences	46

4.8.3	Functional Requirements	46

4.9	View Booking History	47

4.9.1	Description	47

4.9.2	Stimulus / Response Sequences	47

4.9.3	Functional Requirements	47

4.10	Rating and Reviews	48

4.10.1	Description	48

4.10.2	Stimulus / Response Sequences	48

4.10.3	Functional Requirements	48

4.11	Anti-Harassment (Customer)	49

4.11.1	Description	49

4.11.2	Stimulus / Response Sequences	49

4.11.3	Functional Requirements	49

4.12	Maid Signup	50

4.12.1	Description	50

4.12.2	Stimulus / Response Sequences	50

4.12.3	Functional Requirements	50

4.13	Maid Dashboard	51

4.13.1	Description	51

4.13.2	Stimulus / Response Sequences	51

4.13.3	Functional Requirements	52

4.14	Profile Management (Maid)	52

4.14.1	Description	52

4.14.2	Stimulus / Response Sequences	52

4.14.3	Functional Requirements	52

4.15	Booking Management (Maid)	53

4.15.1	Description	53

4.15.2	Stimulus / Response Sequences	53

4.15.3	Functional Requirements	53

4.16	Anti-Harassment (Maid)	53

4.16.1	Description	53

4.16.2	Stimulus / Response Sequences	54

4.16.3	Functional Requirements	54

4.17	Feedback System (Maid)	54

4.17.1	Description	54

4.17.2	Stimulus / Response Sequences	55

4.17.3	Functional Requirements	55

4.18	Driver Signup	56

4.18.1	Description	56

4.18.2	Stimulus / Response Sequences	56

4.18.3	Functional Requirements	57

4.19	Driver Dashboard	57

4.19.1	Description	57

4.19.2	Stimulus / Response Sequences	57

4.19.3	Functional Requirements	58

4.20	Profile Management	58

4.20.1	Description	58

4.20.2	Stimulus / Response Sequences	58

4.20.3	Functional Requirements	58

4.21	Vehicle Information Management	59

4.21.1	Description	59

4.21.2	Stimulus / Response Sequences	59

4.21.3	Functional Requirements	59

4.22	Booking Management (Driver)	59

4.22.1	Description	59

4.22.2	Stimulus / Response Sequences	60

4.22.3	Functional Requirements	60

4.23	End Trip & Feedback	60

4.23.1	Description	60

4.23.2	Stimulus / Response Sequences	60

4.23.3	Functional Requirements	61

4.24	Admin Signup	61

4.24.1	Description	61

4.24.2	Stimulus / Response Sequences	61

4.24.3	Functional Requirements	62

4.25	Admin Dashboard	62

4.25.1	Description	62

4.25.2	Stimulus / Response Sequences	62

4.25.3	Functional Requirements	63

4.26	Maid Approval Management	63

4.26.1	Description	63

4.26.2	Stimulus / Response Sequences	63

4.26.3	Functional Requirements	64

4.27	Driver Approval Management	64

4.27.1	Description	64

4.27.2	Stimulus / Response Sequences	64

4.27.3	Functional Requirements	65

4.28	Customer Account Management	65

4.28.1	Description	65

4.28.2	Stimulus / Response Sequences	65

4.28.3	Functional Requirements	66

4.29	Feedback & Complaint Management	66

4.29.1	Description	66

4.29.2	Stimulus / Response Sequences	66

4.29.3	Functional Requirements	66

4.30	Performance Reports & Analytics	67

4.30.1	Description	67

4.30.2	Stimulus / Response Sequences	67

4.30.3	Functional Requirements	67

4.31	Account Suspension / Reactivation	68

4.31.1	Description	68

4.31.2	Stimulus / Response Sequences	68

4.31.3	Functional Requirements	68

5.	Other Non-Functional Requirements	69

5.1	Performance Requirements	69

5.2	Safety Requirements	69

5.3	Security Requirements	70

5.4	Software Quality Attributes	70

5.5	Business Rules	70

5.6	Other Requirements	71

6.	Appendix A: Glossary	71

7.	Appendix B: Analysis Models	72

7.1	Use cases	72

7.1.1	Admin Diagram	73

7.1.2	Customer Diagram	74

7.1.3	Maid Diagram	75

7.1.4	Driver Diagram	76

7.1.5	ERD Diagram	77

1.	Introduction	79

1.1	Purpose	79

1.2	Scope	79

1.3	Definitions, Acronyms, and Abbreviations	79

1.4	Document Overview	79

2.	System Architecture Design	80

2.1	Section Overview	80

2.2	General Constraints	80

2.3	 Data Design	81

2.4	Program Structure	82

2.4.1	User Management	82

2.4.2	Service Booking Module	82

2.4.3	Payment Module	82

2.4.4	Rating and Review Module	82

2.4.5	Safety and Emergency Module	82

2.4.6	Complaint Management Module	82

2.4.7	Admin Module	82

2.4.8	Core Functionalities	83

2.5	Alternatives Considered	83

2.5.1	Monolithic Architecture:	83

2.5.2	Microservices Architecture	83

2.5.3	Layered Architecture (Chosen)	83

3.	Detailed Description of Components	84

3.1	System Overview	84

3.2	Component And Detail	84

3.2.1	Customer Sign Up	84

3.2.2	Maid Sign Up	86

3.2.3	Driver Signup	87

3.2.4	Login	87

3.2.5	Customer Dashboard	88

3.2.6	Search Maid/Driver	89

3.2.7	Service Booking	90

3.2.8	Booking Management	90

3.2.9	Feedback and Rating	91

3.2.10	Maid Dashboard	92

3.2.11	View Booking Request	93

3.2.12	Accept / Reject Booking (Maid)	94

3.2.13	Service Status Update Maid	95

3.2.14	Driver Dashboard	95

3.2.15	View Ride Requests	96

3.2.16	Accept / Reject Ride	97

3.2.17	Trip Status Update	98

3.2.18	Admin Dashboard(User Management)	99

3.2.19	Service Approval & Verification	100

3.2.20	Booking Monitoring	100

3.2.21	Feedback Management	101

4.	User Interface Design	102

4.1	Section Overview	102

4.2	Interface Design Rules	102

4.3	GUI Components	103

4.4	Detailed User Interface Description	103

4.4.1	Admin Home Page	104

4.4.2	Admin Login Page	104

4.4.3	Admin Dashboard	105

4.4.4	Emergency Request	105

4.4.5	User Bookings	106

4.4.6	Customer Dashboard	106

4.4.7	Driver Dashboard	107

4.4.8	Notification	107

4.4.9	Maid Edit Profile	108

4.4.10	Language Page	108

5.	Reuse and Relationship to other products	109

6.	Design Decisions and Tradeoffs	109

7.	Pseudocode for components	109

7.1	Login / Registration	109

7.2	Admin(User Management)	111

7.3	Maid (Service Status Update)	111

7.4	Driver	112

7.5	Customer	113

7.6	Booking Management	113

7.7	Maid/Driver Approval	114

7.8	Service Status Update (Maid/Driver)	114

7.9	Emergency Button (Customer Maid)	114

7.10	Feedback & Rating	115

8.	Design Diagrams	115

8.1	Class Diagram	115

8.2	State Chart Diagrams	116

8.2.1	Admin State Chart Diagram	116

8.2.2	Customer State Chart Diagram	117

8.2.3	Maid State Chart Diagram	117

8.2.4	Driver State Chart Diagram	117

8.3	Activity Diagrams	118

8.3.1	Login	118

8.3.2	Roles(Customer Maid Driver)	118

8.3.3	Customer signup	119

8.3.4	Customer Dashboard	119

8.3.5	Customer Profile Management	120

8.3.6	Customer Search and Filter	120

8.3.7	Customer Booking Management	121

8.3.8	Customer Booking History	122

8.3.9	Customer Rating and Reviews	122

8.3.10	Customer Anti-Harassment	123

8.3.11	Maid Signup	123

8.3.12	Maid Dashboard	124

8.3.13	Maid Profile Management	124

8.3.14	Maid Booking Management	125

8.3.15	Maid Anti-Harassment	125

8.3.16	Maid Feedback	126

8.3.17	Driver Signup	126

8.3.18	Driver Dashboard	127

8.3.19	Driver Profile Management	128

8.3.20	Driver Vehicles Information	128

8.3.21	Driver Booking Management	129

8.3.22	Driver End Trip	129

8.3.23	Admin Login	129

8.3.24	Admin Dashboard	130

8.3.25	Maid Approval Management	131

8.3.26	Driver Approval Management	131

8.3.27	Customer Account Management	132

8.3.28	Feedback Complaint Management	132

8.3.29	Account Suspension/Reactivation	133

8.4	Sequence Diagram	134

8.4.1	Login	134

8.4.2	Customer Signup	134

8.4.3	Roles(Customer , Maid , Driver)	135

8.4.4	Customer Dashboard	136

8.4.5	Customer Profile Management	137

8.4.6	Customer Search And Filter	137

8.4.7	Customer Booking Management	138

8.4.8	Customer Rating And Review	139

8.4.9	Customer Anti-Harassment	139

8.4.10	Maid Signup	140

8.4.11	Maid Profile Management	140

8.4.12	Maid Dashboard	141

8.4.13	Maid Booking Management	141

8.4.14	Maid Anti-Harassment	142

8.4.15	Maid Feedback	143

8.4.16	Driver Signup	143

8.4.17	Driver Dashboard	144

8.4.18	Driver Profile Management	144

8.4.19	Vehicle Information	145

8.4.20	Driver Booking Management	146

8.4.21	Driver End-Trip Feedback	147

8.4.22	Admin Login	148

8.4.23	Admin Dashboard	149

8.4.24	Approval Management System (Customer, Maid, Driver)	149

8.4.25	Feedback and Complaint	150

8.4.26	Account Suspension And Reactivation	151

8.5	Use Case Diagrams	152

8.5.1	Admin	152

8.5.2	Customer	154

8.5.3	Maid	155

8.5.4	Driver	156

8.6	 Component Diagram	157

1.	Signup Customer	159

2.	Signup Maid	161

3.	Signup Driver	163

4.	Login(Customer, Maid, Driver)	165

5.	Admin Login	167

6.	Forgot Password(All Roles)	169

7.	Reset Password OTP	172

8.	Verify OTP	174

9.	Customer Dashboard	176

10.	Maid Dashboard	179

11.	Driver Dashboard	181

12.	Admin Dashboard	183

13.	Complete Profile Customer	186

14.	Complete Profile Miad	189

15.	Complete Profile Driver	191

16.	Edit Profile Customer	194

17.	Edit Profile Maid	196

18.	Edit Profile Driver	198

19.	Booking Process (Customer, Maid, Driver)	201

20.	Notification System (Booking & Updates)	203

21.	Ratings & Reviews System	206

22.	Admin Approve User (Maid/Driver)	209

23.	Admin Block And Unblock User	211

24.	Customer Emergency Request	213

25.	Maid Emergency Alert	216

26.	Admin Receives Emergency Notification	219

1.	Introduction	223

1.1	Purpose	223

1.2	Scope	223

1.3	Intended Audience	223

1.4	System Overview	223

2.	System Requirements	224

2.1	Hardware Requirements	224

2.2	Software Requirements	224

3.	Installation & Setup	224

3.1	Installation Steps	224

3.2	Configuration	225

4.	System Features	225

4.1	User Authentication & Profile Management	225

4.2	Customer Service Module	226

4.3	Maid Management Module	226

4.4	Driver Management Module	226

4.5	Booking Management Module	227

4.6	Notification & Emergency Module	227

4.7	Admin Dashboard	227

5.	User Interface Guide	228

5.1	Navigation Overview	228

5.1.1	Home screen	229

5.1.2	Role Screen	229

5.1.3	Language Page	230

5.1.4	OTP Verification Page	230

5.1.5	Login Page	231

5.1.6	Sign Up Page driver	231

5.1.7	Customer Dashboard	232

5.1.8	Driver Dashboard	232

5.1.9	Maid Dashboard	233

5.1.10	Admin Dashboard	233

5.1.11	Emergency Alert	234

5.1.12	Notification Page	234

6.	How to Use the System	235

6.1	Basic Workflow	235

6.2	Use Case Scenarios	235

7.	Project-Specific Section (Mobile Application)	236

7.1	User Roles	236

7.2	API Usage	236

7.3	Data Input / Output	237

7.4	System Security Features	237

8.	Troubleshooting	237

9.	FAQs	238

10.	Limitations	239

11.	Future Enhancements	239

12.	Contact / Support	239

Table 1:Document Convention	31

Table 2:Intended Audience and Reading Suggestions	31

Table 3:Stimulus and Response Sequences	41

Table 4:Functional Requirements	41

Table 5:Stimulus and Response Sequences	42

Table 6:Functional Requirements	43

Table 7:Stimulus and Response Sequences	44

Table 8:Functional Requirements	44

Table 9:Stimulus and Response Sequences	45

Table 10:Functional Requirements	46

Table 11:Stimulus and Response Sequences	46

Table 12:Functional Requirements	47

Table 13:Stimulus and Response Sequences	47

Table 14:Functional Requirements	48

Table 15:Stimulus and Response Sequences	48

Table 16:Functional Requirements	49

# Project Proposal

# Introduction

The Broom and Zoom project is a mobile application. It helps people hire trusted maids and drivers. In today’s busy lifestyle finding best and trust-worthy helpers is difficult. This app solves that problem by acting as a bridge between customers and service providers. Customers can easily search and book helpers. Maids can offer services such as cleaning, cooking, babysitting, elderly care, and laundry services. Drivers can provide personal driving services. To ensure safety, this app also includes an emergency button.

# Objective

The main objective of this project is to develop a mobile-based application that allows customers to hire maids and drivers easily.

# Problem Description

The Broom and Zoom project address a common daily problem like finding best and trust-worthy maids and drivers. Normally, customers find helpers through friends or neighbors which can be time consuming. This often leads to issues such as delay in finding help poor service quality, or lack of availability when needed. Our app provides a simple and convenient solution. The system includes separate signups for customers, maids, and drivers to keep everything clear and well-organized. Customers can easily search for maids or drivers, view their profiles, and make bookings directly through the app. Customers can quickly find services like cleaning, cooking, babysitting, elderly care, laundry, and driving. An emergency button is provided for customers and maids if they face any problem while working they can use this button.

# Target Industry

Household Services (maids, cleaning, babysitting, elderly care)

- Driving Services

- Consumer Market (home users)

- IT Industry (on-demand service apps)

# Methodology

We will build the Broom and Zoom app with a mobile-first design to ensure smooth functionality on smartphones. The app will have different sign-ups and dashboards for customers, maids, and drivers.

## Tech Stack

- Frontend: Flutter

- Backend: Node.js

- Database: MongoDB

- APIs & Services: APIs & Services: Google Maps API for location, JWT Authentication for secure login signup and One Signal for push notifications.

## Development Approach

We follow the Software Development Life Cycle from design to coding, testing, and final   launch.

# Project Scope

The Broom and Zoom app is made for customers who want to hire maids and drivers easily. In this project customers will register login and search for services by location. Maids and drivers will create their profiles with basic personal details, work experience, and availability. The app will also allow booking, showing ratings, reviews, and notifications. Emergency button will also be provided for customers and maids. Admin will manage the whole system.

# Feasibility Study

## Risk Involved

- Possible delay in API integration (Google Maps, JWT Authentication, One-Signal).

- Time management challenges during testing due to unexpected bugs.

- Internet disruptions or system crashes.

## Resource Requirements

- Hardware: Laptop PCs with good specifications, Android devices for testing.

- Software: Flutter, Node.js, MongoDB, Google-Maps API , JWT Authentication, One Signal, VS Code/Android Studio, Git & GitHub.

- Connectivity: Stable internet connection for real-time data exchange and cloud services.

# Scientific Areas/Application Covered

Our project is useful in daily life. Customers can easily find maids and drivers without wasting time. Workers can also get a proper platform to find jobs and manage their work through the app. The target users include households and individuals who need maids or drivers. The app provides quick booking options and an emergency feature for both customers and maids when needed. This makes the process convenient for everyone.

# Emerging Technologies Used

To develop the Broom and Zoom app the following hardware and software tools/technologies may be required:

## Hardware Requirements

- Computers laptops with sufficient processing power and memory.

- Android devices for testing and debugging.

## Software Requirements

- Frontend: Flutter (mobile app development)

- Backend: Node.js Express (server-side logic)

- Database: Mongo dB (for data storage)

- APIs & Services: Google Maps API for location, JWT Authentication for secure user login signup, and One Signal for notifications.

- Code Editor: VS Code / Android Studio

- Version Control: Git & GitHub

# Expertise Of Team Members

Both team members possess the required knowledge and skills for the successful development of the Broom and Zoom project.

We have studied courses such as:

- Software Engineering

- Software Quality Assurance

- Databases

- Web & Mobile Application Development

- Software Construction & Development

- Object-Oriented Programming

We are proficient in both frontend and backend development, covering UI/UX design, database management, server-side logic, and system integration. With this expertise we can effectively support each other in all stages of the project requirement analysis, design, development, testing, and deployment.

# Milestones

Our project will be completed in two phases: FYP-I and FYP-II. Each phase will include specific tasks and features to make sure the app is developed step by step.

## FYP(Phase_1):16_Weeks

Goal: Working prototype with registration, profiles, search/filter, and basic admin.

### Week 1–2: Project Setup & Planning

- Finalize tech stack (Flutter + Mongo DB or Node.js).

- Set up project repository, design initial app wireframes/UI mockups.

- Database schema design (users profiles, admin).

### Week 3–4: User Registration & Login

- Implement signup/login (maids and drivers separate roles).

- Secure authentication (JSON Web Token (JWT) Auth system).

- Profile creation after login.

### Week 5–6: Profile Management

- Add edit personal details (name, phone, location).

- Separate profile dashboards for maids and drivers.

### Week 7_8: Data Management System

- Store use and profile data in database

- Implement booking and data handling updates

### Week 9–10: Search & Filter (by Location)

- Basic search by name, service type (maid, driver).

- Filter by location (city, area).

- Display list with simple results page.

### Week 11–12: Admin Dashboard (Basic)

- Admin login.

- Display all registered users, bookings, and basic statistics.

- Allow admin to monitor system activities.

### Week 13–14: Prototype Testing

- Test full flow (register, search, admin view).

- Fix bugs, improve UI/UX.

### Week 15–16: FYP 1 Submission

- Prepare documentation (ERD, use cases, system design).

- Finalize working prototype demo.

Outcome: Profiles + working search system + admin overview.

## FYP(Phase_2):16_Weeks

Goal: Advanced version with reviews, advanced admin, notifications, bookings, emergency system.

### Week 1–2: Ratings & Reviews

- Add rating system (stars , text feedback).

### Week 3–4: Advanced Admin Panel

- Approve, reject, block users.

- Manage reported users.

- Better analytics (active users, pending docs).

### Week 5–6: Notifications System

- Push notifications for bookings, approval updates.

- Basic notification inside the app.

### Week 7–8: Booking Management

- Allow user to book maids, drivers.

- Track booking status (pending, accepted, completed).

- Store booking history.

### Week 9–10: Emergency Button

- Urgent Request button for instant maid Customer need.

- Emergency Button for maid safety purpose.

- Send priority notifications to the admin for both emergency types.

### Week 11–12: Integration & Testing

- Test all modules including notifications, bookings, and emergency buttons.

- Improve performance and fix identified bugs.

### Week 13–14: Documentation and Polishing

- Prepare user manual, system design, and architecture diagrams.

- Review UI/UX and finalize all screens.

### Week 15–16: Final Submission

- Full demo with all advanced features.

- Documentation: user manual, architecture, testing reports.

- Final polishing + presentation slides.

Outcome: Full-featured app with admin controls, users, ratings/reviews, bookings, and emergency services.

# Correlation with Industrial Practices and Trends

The Broom and Zoom system is designed with modern industrial practices and software development trends used in real-world service-based applications. It follows an on-demand service model similar to popular platforms where users can book services instantly and track their requests. The system is designed using a role-based structure (Customer, Maid, Driver, Admin) which reflects industry-standard role-based access control for better security and management.

# Actor Goal Matrix Project Schedule

# Project Schedule

10

Work Breakdown Structure

# References

- [1] Sommerville, Ian. Software Engineering. Boston: Addison-Wesley, 2015. pp. 35–60.

- [2] Fowler, Martin. UML Distilled: A Brief Guide to the Standard Object Modeling Language. Boston: Addison-Wesley, 2004. pp. 22–45.

- [3] Gamma, Erich, Richard Helm, Ralph Johnson, and John Vlissides. Design Patterns: Elements of Reusable Object-Oriented Software. Boston: Addison-Wesley, 1995.

- [4] Google Developers. “Flutter Documentation.” 2025. Google. Last accessed: 20 Sept 2025 https://docs.flutter.dev

- [5] Node.js Foundation. “Node.js Documentation.” 2025. Node.js Foundation. Last accessed: 20 Sept 2025. https://nodejs.org/en/docs

- [6] MongoDB Inc. “MongoDB Manual.” 2025. MongoDB Inc. Last accessed: 20 Sept 2025. https://www.mongodb.com/docs/manual

- [7] TechTarget. “What is Online Marketplace and How Does It Work?” TechTarget, 2023. Last accessed: 20 Sept 2025. https://www.techtarget.com

- [8] Ullah, Saad, and Khurram Shahzad. "Mobile Application Development in Pakistan: Challenges and Opportunities." Journal of Software Engineering Research and Development, 2021, pp. 112–125.

# Business Model Diagram

Software Requirements Specifications

# Introduction

## Purpose

Broom and Zoom is a mobile platform designed to connect households in Pakistan with trusted maids and drivers. As busy lifestyles become more common, finding reliable domestic help can be challenging. Broom and Zoom addresses this need by offering a verified network of maids and drivers, ensuring quality, trust, and convenience.

## Document Conventions

| Heading | Times New Roman | 16 |
| --- | --- | --- |
| Subheading | Times New Roman | 14 |
| Paragraph | Times New Roman | 12 |

Table 1:Document Convention

## Intended Audience and Reading Suggestions

| Team | Nandni And Mumta Bai |
| --- | --- |
| Advisor | Sadia Aziz |
| FYP Coordinator | Usama Khalid |
| Tester | Developers (Nandni and Mumta Bai) |
| User | Service Provider |

Table 2:Intended Audience and Reading Suggestions

## Product Scope

Broom and Zoom is an innovative mobile platform designed to seamlessly connect households in Pakistan with reliable maids and drivers. Through a user-friendly interface, Broom and Zoom enhances the experience of managing household tasks by offering quick and secure access to verified maids and drivers all in one place.

## References

The following documents and resources were referenced in preparing this Software Requirements Specification (SRS):

[1] Google Developers, "Flutter Documentation", 2025.Available at: https://docs.flutter.dev

[2] MongoDB Documentation, MongoDB Inc., 2025. Available at:

https://www.mongodb.com/docs/

IEEE 830-1998 — IEEE Recommended Practice for Software Requirements Specifications, Institute of Electrical and Electronics Engineers (IEEE), 1998.

Available at: https://ieeexplore.ieee.org/document/720574

# Overall Description

## Product Perspective

Broom and Zoom is a new, self-contained mobile-based platform designed to address the growing need for reliable household services in Pakistan. It is not a follow-on product nor a replacement of any existing system but an innovative solution developed to fill a gap in the local market, where no centralized digital platform currently exists to connect customers with trusted maids and drivers.

## Diagram 1

## Product Functions

- Service Listing: A directory of household services, including cleaning, cooking, babysitting, elderly care, laundry, and driving.

- User Profiles: Personalized profiles for customers, maids, and drivers to enhance trust and transparency.

- Search and Filters: Easy search options to find maids or drivers based on location, service type, availability, and ratings.

- Booking System: A simple interface for customers to book, schedule, and manage service appointments.

- Ratings and Reviews: Users can provide feedback to maintain service quality and help others make informed choices.

- Complaint Management: A system for customers to report and resolve issues with maids or drivers efficiently.

- Profile Verification: Verification process to ensure all maids and drivers are genuine and meet safety standards.

- Customer Support: Quick and responsive assistance to handle user inquiries, issues, or emergencies.

- Safety and Emergency Feature: Emergency button for customers and service providers to request urgent help or immediate response.

## User Classes and Characteristics

- Customers: Individuals or families looking to hire maids or drivers for household tasks. They are the primary users of the platform, Their main functions include searching for services, viewing profiles, booking maids or drivers, and providing ratings and reviews. Customers have access to their personal profiles, booking history, and notifications.

- Service Providers:(Maids and Drivers): Individuals offering domestic services such as cleaning, cooking, babysitting, elderly care, laundry, or driving. They log in regularly to manage their profiles, view and accept bookings, and communicate with customers. Most service providers possess basic technical skills.

- Administrator: The admin oversees the entire system, ensuring smooth operations and maintaining data integrity. They manage user registrations, handle complaints, verify service providers and monitor overall platform activity.

## Operating Environment

- Frontend: Flutter(Android)

- Backend: Node.js with Express

- Database: Mongo DB

- APIS/Services: JWT based-authentication implemented in Node.js

- Development Tools: Visual Studio Code and Android Studio

## Design and implementation constraints

- Hardware: The Broom and Zoom mobile application must operate smoothly across a variety of Android smartphones and tablets.

- Specific Technologies and Tools: The project will utilize Flutter for the front-end mobile development and Node.js for the back-end services, with Mongo DB used for database management. The system will integrate Google Maps API for location services, JWT Authentication for authentication, and One Signal for notifications. Design prototypes and wireframes will be created using Figma to guide the overall UI/UX design process.

- Security Considerations: User data security and privacy are top priorities

- Scalability and Performance: The system architecture will be designed to handle a growing number of users, bookings, and service providers.

## User Documentation

- Introduction: Overview of the app, its purpose, and key features such as booking services, profiles, and emergency assistance.

- Getting Started: Steps for downloading, installing, and signing up as a Customer, Maid, or Driver.

- User Roles: Description of features available to each user type Customers (service booking), Maids/Drivers (profile and service management), and Admin (system monitoring).

- App Navigation: Guide on using main features such as searching for helpers, viewing profiles, booking services, and managing notifications.

- Troubleshooting: Common issues (e.g., login errors, booking problems, or notification delays) and their solutions, along with contact information for support.

## Assumptions and Dependencies

The development and operation of the Broom and Zoom mobile application are based on several assumptions and dependencies that may affect the system’s requirements and performance.

### Assumptions

- Stable Mobile Environment: It is assumed that Android devices used by the target audience will continue to support the latest versions of Flutter and Node.js technologies used in the app’s development.

- Reliable Internet Connectivity: Users (customers, maids, and drivers) are expected to have access to stable internet connections to enable smooth operation of features such as registration, booking, real-time updates, and notifications.

- User Technical Familiarity: It is assumed that users possess basic mobile application skills to navigate the app independently.

- Compliance with Local Regulations: The system assumes compliance with Pakistan’s local labor and data protection laws. Any future regulatory changes may require system updates or policy modifications.

- Availability of Project Resources: It is presumed that necessary development tools, software licenses, and testing devices will remain accessible throughout the project lifecycle.

### Dependencies

- Third-Party Services: The system depends on external APIs such as Google Maps API (location services), JWT Authentication , and One Signal (notifications). Any service interruptions or API changes may impact certain app functionalities.

- Development Frameworks and Tools: Project depends on continuous support and compatibility of Flutter, Node.js, and Mongo DB. Major updates or deprecated components could necessitate architectural revisions.

- Hosting and Server Reliability: The platform relies on stable backend hosting and database servers..

- Stakeholder Feedback: Continuous feedback from users, the supervisor, and stakeholders is essential for refining requirements and improving usability

- Team Expertise: The project’s success depends on the team’s ability to maintain and enhance technical proficiency in the chosen tech stack. Skill gaps or resource limitations may slow down development progress.

# External Interface Requirements

## User Interfaces

### Sign-up Diagram:

### Role Page Diagram

### OTP Verify Diagram

### Maid Signup Form Diagram

### Maid Signup Form Diagram 2

## Hardware interface

No special hardware requirements are needed for the Broom and Zoom mobile application. It is designed for use on standard Android smartphones and tablets. The app should operate smoothly on devices with moderate specifications, ensuring accessibility for a wide range of users, including both customers and service providers.

## Software Interface

- Mobile Framework: Built using Flutter (Version 3.24.0 or later) for developing a cross-platform, responsive, and user-friendly mobile interface.

- Backend Server: Developed with Node.js with Express to handle API requests, manage data, and implement the system’s business logic.

- Database: Uses Mongo DB to securely store user profiles, service listings, booking details, and feedback records in a NoSQL document-based format.

- Authentication Service: Uses JWT-based authentication in Node.js for secure user registration, login, and role-based access (customers, maids, and drivers).

- Notification Service: Implements One Signal for real-time notifications about bookings, approvals, and emergency alerts.

- Mapping and Location API: Utilizes Google Maps API to enable location-based service search, display nearby maids or drivers, and assist with route tracking.

- Development and Design Tools: Wireframes and UI designs are created in Figma, while Visual Studio Code and Android Studio are used for coding and debugging.

- Version Control: Managed with Git (Version 2.x) and hosted on GitHub for team collaboration and version management.

- API Documentation Tools: Uses Postman for testing and documenting restful APIs to ensure smooth communication between the frontend and backend components.

## Communication Interface

The Broom and Zoom mobile application incorporate several communication interfaces to ensure smooth and efficient interaction between customers, service providers (maids and drivers), administrators, and the backend system.

- User Interface (UI): The mobile user interface serves as the main communication channel between users and the application. It includes all screens, menus, buttons, and input forms that allow customers to search for maids or drivers, book services, manage profiles, and view notifications. The interface is designed in Flutter to ensure responsiveness and ease of use across Android devices.

- API Integration: The system uses RESTful APIs to enable communication between the mobile app and the backend server. These APIs handle operations such as user authentication, service listings, booking management, and emergency requests. Endpoints will use standard HTTP methods (GET, POST, PUT, DELETE) and JSON as the primary data exchange format.

- Push Notifications: Automated push notifications powered by One Signal will inform customers and service providers about booking confirmations, cancellations, approvals, and emergency alerts. Notifications will appear directly on mobile devices to ensure timely updates.

- Real-Time Communication: The platform supports real-time data updates for critical actions such as booking status changes and emergency responses. This is achieved through WebSocket or similar real-time event communication mechanisms integrated into the Node.js backend.

- Email Notifications: Email alerts will be sent to registered users for important updates such as account verification, booking summaries, and password reset instructions. Emails will be formatted in HTML for clarity and a professional appearance.

- Stable Internet Connection: A consistent and reliable internet connection is required for smooth app operation. Users need active mobile data or Wi-Fi connectivity to access features like searching, booking, and notifications.

- Data Transfer Protocols: All communication between the mobile app and the server will adhere to secure HTTP/HTTPS protocols to ensure safe and encrypted data transmission. This protects sensitive user information such as login credentials, contact details, and booking data. By implementing these communication interfaces, Broom and Zoom ensures reliable, fast, and secure interaction among all stakeholders, enhancing both user experience and operational efficiency.

# System Features

The broom and zoom mobile application provide a wide range of features designed to meet the need of customers, maids and drivers. This section outlines the major functionalities of the system

organized by feature and user role.

## Login System (For Maid, Driver, Admin & Customer)

### Description

The Login System is a unified authentication feature that allows all registered users Maids, Drivers, Customers, and Admins to securely access the Broom and Zoom platform using a single login interface. Each user type logs in using their registered email/phone number and password, and based on the role, the system redirects them to their respective dashboard (Customer Dashboard, Maid Dashboard, Driver Dashboard, or Admin Dashboard). The system validates user credentials against the database, ensures that accounts are approved (for Maids and Drivers), and applies security measures like password encryption, account status checks, and failed login attempt tracking. This feature is essential to maintain data security, controlled access, and smooth navigation within the Broom and Zoom ecosystem.

### Stimulus and Response Sequences

Use Case Name: Multi-Role Login System Actors: Customer, Maid, Driver, Admin, System Goal: Authenticate registered users and redirect them to role-based dashboards. Pre-Conditions:

- User must already be registered.

- Maid and Driver accounts must be approved by Admin before login.

- Valid internet connection must be available

Basic Course of Events / Main Flow

User Action (Step 1): The user opens the login page. System Response: The system displays input fields for email/phone number and password along with a “Login” button. User Action (Step 2): The user enters valid credentials (email/phone and password) and clicks the “Login” button. System Response: The system validates the entered data, checks for proper format, and verifies the credentials against the database records. User Action (Step 3): The system successfully authenticates the user. System Response: The system identifies the user’s role and redirects them to their respective dashboard: Customer Dashboard, Maid Dashboard, Driver Dashboard, Admin Dashboard It then logs the login time and records device information for security purposes.

Alternate Flow

- If invalid credentials are entered, the system displays: If invalid username or password. Please try again. - If Maid or Driver tries to log in before admin approval, the system displays: Your account is awaiting admin verification. - If the user forgets the password, a Forgot Password option is provided for recovery via email or SMS OTP. - Exception Flow - If database or server connection fails, system displays: Login service temporarily unavailable. Please try again later. - If network error occurs, displays: - No internet connection. Please check your network and retry.

Exception Flow

- If database or server connection fails, system displays: Login service temporarily unavailable. Please try again later. - If network error occurs, displays: - No internet connection. Please check your network and retry.

Pre-Conditions

- User is successfully authenticated and redirected to their respective dashboard.

- The system updates the user’s last login time and maintains audit logs for security monitoring.

Table 3:Stimulus and Response Sequences

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall provide a unified login page for all roles (Customer, Maid, Driver, Admin). | High | Pending |
| Req 2 | The system shall verify user credentials (email/phone and password) with database records. | High | Pending |
| Req 3 | The system shall redirect authenticated users to their respective dashboards based on role. | High | Pending |
| Req 4 | The system shall restrict Maid and Driver logins until approved by Admin. | High | Pending |
| Req 5 | The system shall encrypt all passwords for secure authentication. | High | Pending |
| Req 6 | The system shall display appropriate error messages for invalid credentials or blocked accounts. | Medium | Pending |
| Req 7 | The system shall allow password recovery through a "Forgot Password" option. | Medium | Pending |
| Req 8 | The system shall record login timestamps and user activity for audit purposes. | Medium | Pending |

Table 4:Functional Requirements

## Forgot Password

### Description

The Forget Password feature allows users (Customer, Maid, Driver, Admin) to recover access to their account when they are unable to remember their password. Users enter their registered email or phone number, and the system sends an OTP or password-reset link for verification. After successful verification, the system allows the user to create a new password. This feature ensures secure account recovery and prevents unauthorized access by validating user identity before resetting the password.

### Stimulus and Response Sequences

Use Case Name: Forget Password

Actors: Customer, Maid, Driver, Admin, System Goal: Allow users to recover their account when they forget their password.

Pre-Conditions

User must have an existing registered account.

User must have access to registered email/phone number.

Main Flow / Basic Course of Events

User Action Step 1: User clicks “Forgot Password” on login page. System Response: Shows input field for email/phone number.

User Action Step 2: User enters registered email/phone and submits. System Response: System verifies if user exists.

User Action Step 3: System sends an OTP / reset link to user’s email/phone. System Response: System sends an OTP / reset link to user’s email/phone.

User Action Step 4: User enters new password and confirms it. System Response: System validates password format (length, characters, etc.)

User Action Step 5: System successfully resets the password. System Response: Displays message: “Password reset successful. Please log in.”

Alternate Flow

If email/phone is not registered: System shows: “No account found with this email/phone number.”

If OTP is incorrect or expired: System shows: “Invalid/expired OTP. Please request a new one.”

Exception Flow

If server/database is down System displays: “Service unavailable. Please try again later.”

Post-Conditions

User’s old password is replaced with new password.

Table 5:Stimulus and Response Sequences

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall provide a "Forgot Password" option on login screen. | High | Pending |
| Req 2 | The system shall validate whether the entered email/phone exists. | High | Pending |
| Req 3 | The system shall send OTP/reset link to registered contact. | High | Pending |
| Req 4 | The system shall allow users to enter and confirm a new password. | High | Pending |
| Req 5 | The system shall validate password format and strength. | Medium | Pending |
| Req 6 | The system shall update password securely after verification. | High | Pending |
| Req 7 | The system shall show error messages for invalid/expired OTP. | Medium | Pending |

Table 6:Functional Requirements

## Role Selection System (For Maid, Driver & Customer)

### Description

The Role Selection System enables users to select their specific role Customer, Maid, or Driver during the registration process. This role determines which features, services, and dashboard the user will have access to after signing up and logging in.

- Customers can hire services (maids or drivers).

- Maids can offer cleaning services once approved by the Admin.

- Drivers can offer driving/hiring services once approved by the Admin.

This feature ensures proper role-based access control within the system, preventing unauthorized use of other user functionalities. It also triggers different registration flows depending on the role selected, sending Maid and Driver applications for Admin verification before they gain access to their dashboards.

### Stimulus and Response Sequences

Use Case Name: Role Selection System Actors: User (Customer, Maid, Driver), Admin, System Goal: Allow the user to choose their role during registration and enable correct feature access. Pre-Conditions: The user must not already have a registered account.

Basic Course of Events / Main Flow

User Action (Step 1): The user clicks on “Sign Up” on the homepage. System Response: The system opens the registration form. User Action (Step 2): The system prompts the user to select a role (Customer, Maid, or Driver). System Response: Displays available role options with brief descriptions for each. User Action (Step 3): The user selects a specific role. System Response: The system dynamically loads the registration form corresponding to the chosen role. User Action (Step 4): The user fills out all the required details (such as personal information and contact details) and submits the form. System Response: The system validates all input fields to ensure accuracy and completeness. User Action (Step 5): If the user is a Maid or Driver, the system forwards their profile for Admin approval. System Response: Displays a confirmation message: “Your account will be activated after admin verification.” User Action (Step 6): If the user is a Customer, the system immediately creates and activates the account. System Response: Displays a confirmation message: “Registration successful! You can now log in.”

Alternate Flow: If use does not select a role and tries to proceed the system displays: please select a role to continue registration. If a Maid or Driver re-applies with an already existing email, the system displays: An account with this email already exists

Exception Flow: If server or database fails during registrations the system displays: “Service temporarily unavailable. Please try again later

Post Conditions:

- The user’s role is stored in database - The system routes each user to the proper role-based flow and dashboard after approval/login. Maid and Driver accounts remain inactive until Admin approval.

Table 7:Stimulus and Response Sequences

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall display available roles (Customer, Maid, Driver) during signup. | High | Pending |
| Req 2 | The system shall allow users to select exactly one role. | High | Pending |
| Req 3 | The system shall load role-specific registration forms based on the selected role. | High | Pending |
| Req 4 | The system shall store the selected role with the user's record in the database. | High | Pending |
| Req 5 | The system shall automatically route Maid and Driver applications for Admin approval. | High | Pending |
| Req 6 | The system shall allow Customer accounts to activate immediately after registration. | High | Pending |
| Req 7 | The system shall restrict access to non-relevant dashboards or services based on role. | High | Pending |

Table 8:Functional Requirements

## Customer Signup

### Description

The Customer Signup feature enables new users to register as customers in the Broom and Zoom platform. Customers provide their full name, contact number, email address, home address, password, and optional documents (CNIC). The system ensures each account has a unique email and phone number, validates all inputs, sends OTP to the customer’s email for verification, and securely stores information in the database. Password reset prevents reuse of the old password. Successful registration allows customers to log in and book maids or drivers.

### Stimulus and Response Sequences

Use Case Name: Customer Signup Description: Allows customers to create a new account in the system. Actors: Customer, System Goal: Successfully register a new customer profile. Pre-Conditions: The customer must not already have an existing account.

Basic Course of Events / Main Flow:

User Action (Step 1): The customer clicks on Signup as Customer. System Response: The system displays a registration form with required fields Name Last-named, Email, Password, CNIC Number, DOB.

User Action (Step 2): The customer enters personal information and submits the form. System Response: The system validates the inputs (email format, password strength).

User Action (Step 3): The customer submits valid details. System Response: Sends OTP to customer’s email for verification. After OTP verification, stores all details securely in the database and displays a success message.

Alternative Flow:

If email or phone number already exists, the system shows: “Account already exists.”

If the password is weak, the system prompts the user to strengthen it. If OTP verification fails, system allows retry.

Exception Flow:

If the database is unavailable, the system shows: “Unable to process registration. Please try again later.

Post-Conditions:

The customer account is created successfully.

The user receives confirmation via email or SMS.

Table 9:Stimulus and Response Sequences

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | System shall provide a registration form for customers with name, contact number, email, password, and document upload. | High | Pending |
| Req 2 | System shall validate email, password, phone number, and uploaded document formats. | High | Pending |
| Req 3 | System shall prevent duplicate account creation. | High | Pending |
| Req 4 | System shall send OTP to the customer’s email for verification. | High | Pending |
| Req 5 | System shall store all customer details and uploaded documents securely in the database. | High | Pending |
| Req 6 | System shall prevent reuse of old password during password reset. | High | Pending |
| Req 7 | System shall display confirmation message after successful signup and verification. | Medium | Pending |

Table 10:Functional Requirements

## Customer Dashboard

### Description

The Customer Dashboard provides customers with an overview of their account, including bookings, available services, notifications, and service history. It acts as the main control center for customer interactions within the Broom and Zoom platform. Customers can easily access options like booking services, viewing ongoing jobs, and checking completed tasks.

### Stimulus and Response Sequences

Use Case Name: Access Customer Dashboard Description: Display a personalized dashboard with service details. Actors: Customer, System Goal: Provide customers with quick access to account features and booking details. Pre-Conditions: The customer must be logged in.

Basic Course of Events / Main Flow:

User Action (Step 1): The customer logs in successfully. System Response: The system loads the dashboard view.

User Action (Step 2): The customer navigates through menu options like “Book Services,” “My Bookings,” or “Profile.” System Response: The system retrieves and displays relevant data.

Alternative Flow:

If data is unavailable, the system shows: “No recent activity to display.”

Exception Flow:

If the dashboard fails to load, the system displays: “Dashboard temporarily unavailable.”

Post-Conditions:

- The customer can view and interact with all dashboard features. - Customer dashboard loads successfully with user-specific data. Dashboard state is updated based on latest bookings and notifications.

Table 11:Stimulus and Response Sequences

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall provide a personalized customer dashboard. | High | Pending |
| Req 2 | The system shall display recent bookings, payments, and notifications. | High | Pending |
| Req 3 | The system shall retrieve user-specific data dynamically. | High | Pending |
| Req 4 | The system shall update dashboard data automatically. | Medium | Pending |

Table 12:Functional Requirements

## Profile Management (Customer)

### Description

The Profile Management feature allows customers to view and update their personal information within the Broom and Zoom application. This includes details such as name, contact number, email, password, and address. Customers can also update profile pictures and communication preferences. All updates are validated for data accuracy before being saved securely in the system database. This ensures customer records remain current and accurate.

### Stimulus and Response Sequences

Use Case Name: Manage Customer Profile Description: Enables customers to update or view their account details. Actors: Customer, System Goal: To keep customer information accurate and up to date. Pre-Conditions: The customer must be logged in.

Basic Course of Events / Main Flow:

User Action (Step 1): The customer selects “My Profile” from the dashboard. System Response: The system displays the current profile details.

User Action (Step 2): The customer clicks “Edit” and updates information. System Response: The system validates all updated fields.

User Action (Step 3): The customer clicks “Save Changes.” System Response: The system stores updates in the database and confirms success.

Alternative Flow:

If invalid data is entered (e.g., invalid phone format), the system displays an appropriate error message.

Exception Flow:

If the server connection fails, the system shows: “Unable to update profile. Please try again later.”

Post-Conditions:

The profile is updated successfully and the database reflects the latest information.

Table 13:Stimulus and Response Sequences

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall display user profile details after login. | High | Pending |
| Req 2 | The system shall allow editing of personal information. | High | Pending |
| Req 3 | The system shall validate updated data before saving. | High | Pending |
| Req 4 | The system shall update records in the database securely. | High | Pending |
| Req 5 | The system shall display error messages for invalid inputs. | Medium | Pending |

Table 14:Functional Requirements

## Search & Filter Services

### Description

The Search and Filter Services feature allows customers to find suitable maids or drivers based on criteria such as location, price range, availability, and ratings. The system retrieves and displays relevant service providers that match the search filters. This helps customers make informed decisions quickly and efficiently.

### Stimulus / Response Sequences

Use Case Name: Search and Filter Services Description: Enables customers to locate service providers matching desired criteria. Actors: Customer, System Goal: To find service providers efficiently based on specific filters. Pre-Conditions: The customer must be logged in and the system must have available service records.

Basic Course of Events / Main Flow:

User Action (Step 1): The customer clicks “Search Services.” System Response: The system displays search filters (type, location, price, rating).

User Action (Step 2): The customer enters desired criteria. System Response: The system retrieves and lists matching results from the database.

User Action (Step 3): The customer clicks on a service provider’s profile to view details. System Response: The system displays detailed profile information.

Alternative Flow:

If no services match the criteria, the system displays: “No service providers found.”

Exception Flow:

If database access fails, the system displays: “Search temporarily unavailable.”

Post-Conditions:

The search results are displayed based on the user’s filters.

Table 15:Stimulus and Response Sequences

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall provide search and filter options to customers. | High | Pending |
| Req 2 | The system shall display results based on selected criteria. | High | Pending |
| Req 3 | The system shall retrieve only verified service providers. | High | Pending |
| Req 4 | The system shall display service provider profiles on selection. | Medium | Pending |

Table 16:Functional Requirements

## Booking Management (Customer)

### Description

The Booking Management feature allows customers to book, modify, or cancel services. Customers can choose a maid or driver, select a date, time, and duration, and confirm bookings.The system then sends notifications to the assigned service provider and updates the booking status in real time.

### Stimulus / Response Sequences

Use Case Name: Manage Customer Booking Description: Allows customers to create and manage bookings. Actors: Customer, Maid /Driver, System Goal: To book a service provider successfully. Pre-Conditions: The customer must be logged in and have a valid account.

Basic Course of Events / Main Flow:

User Action (Step 1): The customer clicks “Book Now” from a provider’s profile. System Response: The system displays booking options (date, time, duration).

User Action (Step 2): The customer selects preferences and submits the booking. System Response: The system verifies availability and confirms the booking.

User Action (Step 3): The system sends a notification to both the customer and service provider.

Alternative Flow:

If the provider is unavailable, the system displays: “Service not available for selected time.”

Exception Flow:

If payment or booking confirmation fails, the system displays: “Booking process failed. Please retry.”

Post-Conditions:

The booking is stored and visible on both the customer and provider dashboards.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall allow customers to make new bookings. | High | Pending |
| Req 2 | The system shall check availability before confirmation. | High | Pending |
| Req 3 | The system shall notify the provider and customer upon booking. | High | Pending |
| Req 4 | The system shall allow customers to modify or cancel bookings. | Medium | Pending |

## View Booking History

### Description

The View Booking History feature enables customers to view all previous and ongoing bookings. It provides details such as booking date, service provider, duration, price, and service status. This helps customers keep track of their service usage and payments.

### Stimulus / Response Sequences

Use Case Name: View Booking History Description: Allows customers to view all their past and current bookings. Actors: Customer, System Goal: To provide an organized view of the customer’s booking history. Pre-Conditions: The customer must be logged in.

Basic Course of Events / Main Flow:

User Action (Step 1): The customer navigates to “Booking History.” System Response: The system retrieves all booking records.

User Action (Step 2): The customer views details for each record. System Response: Displays booking details like provider, time, cost, and rating.

Alternative Flow:

If no bookings exist, the system displays: “No history available.”

Exception Flow:

If the database query fails, the system shows: “Unable to fetch booking history.”

Post-Conditions:

The system displays all relevant booking records for the logged-in customer.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall retrieve and display all past and current bookings. | High | Pending |
| Req 2 | The system shall allow filtering of booking records by date. | Medium | Pending |
| Req 3 | The system shall store booking history securely. | High | Pending |

## Rating and Reviews

### Description

The Ratings and Reviews feature enables customers to rate maids or drivers after service completion. Customers can assign star ratings and write optional comments about the service experience. These reviews are displayed on the provider’s profile and used for quality monitoring.

### Stimulus / Response Sequences

Use Case Name: Submit Rating and Review Description: Allows customers to evaluate service providers

Actors: Customer, Maid/Driver, System Goal: To collect user feedback and display it publicly. Pre-Conditions: The booking must be completed successfully.

Basic Course of Events / Main Flow:

User Action (Step 1): The customer clicks “Rate Service.” System Response: Displays rating form with stars and comment box.

User Action (Step 2): The customer submits feedback. System Response: Stores data in the database and updates provider rating.

Alternative Flow:

If customer skips feedback, system displays: “Feedback optional.”

Exception Flow:

If database update fails, system displays: “Unable to submit review.”

Post-Conditions:

The feedback is saved and visible on the provider’s profile.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall allow customers to rate providers. | High | Pending |
| Req 2 | The system shall store feedback in the database. | High | Pending |
| Req 3 | The system shall display average ratings on provider profiles. | High | Pending |

## Anti-Harassment (Customer)

### Description

The Anti-Harassment feature for customers ensures their safety while using maid or driver services through the Broom and Zoom app. If a customer feels threatened or uncomfortable during a service, pressing the Anti-Harassment button instantly sends an alert to the admin with customer ID, booking ID, and live location details. The admin can then respond promptly to provide support or take necessary action.

### Stimulus / Response Sequences

Use Case Name: Anti-Harassment Alert (Customer) Description: Allows customers to alert the admin in case of harassment or unsafe conditions. Actors: Customer, Admin, System Goal: Enable customers to instantly report and receive support for harassment-related incidents. Pre-Conditions: The customer must be logged in and have an active booking.

Basic Course of Events / Main Flow:

User Action (Step 1): The Customer presses the “Anti-Harassment” button during a booking. System Response: The system immediately sends an alert to the Admin, containing the customer ID, booking ID, and live GPS coordinates. User Action (Step 2): The Admin receives the alert notification in real time. System Response: The system displays all alert details, allowing the Admin to view the customer’s information and contact them if necessary. User Action (Step 3): The Admin initiates the appropriate action or escalates the issue for further investigation. System Response: The system logs the alert and related information in the report database for safety tracking and future reference.

Alternative Flow:

If location tracking is unavailable, system sends alert with stored customer and booking details.

Exception Flow:

If there’s a network issue, the system retries sending the alert automatically.

Post-Conditions:

Admin receives notification and ensures follow-up action for the customer’s safety.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall provide an Anti-Harassment button on the customer’s interface. | High | Pending |
| Req 2 | The system shall send customer details, booking ID, and GPS data to admin. | High | Pending |
| Req 3 | The system shall notify admin through multiple channels (dashboard, SMS, email). | High | Pending |
| Req 4 | The system shall retry sending alerts if initial attempt fails. | High | Pending |
| Req 5 | The system shall store all alerts in a secured incident log. | High | Pending |

## Maid Signup

### Description

The Maid Signup feature enables new users to register as maids on the Broom and Zoom platform. Maids provide their full name, contact number, email address, home address, password, and required documents (CNIC). The system ensures each account has a unique email and phone number, validates all inputs, sends OTP to the maid’s email for verification, and securely stores information in the database. Password reset prevents reuse of the old password. Successful registration allows maids to log in and access their booking dashboard.

### Stimulus / Response Sequences

Use Case Name: Maid Signup Description: Allows maids to register by submitting personal details. Actors: Maid, Admin, System Goal: Register maid accounts and send them for admin approval. Pre-Conditions: The maid must not already have an existing account.

Basic Course of Events / Main Flow:

User Action (Step 1): Maid selects Signup as Maid. System Response: Displays the maid registration form.

User Action (Step 2): Maid fills in personal information and uploads CNIC. System Response: Validates all inputs and file formats.

User Action (Step 3): Maid submits registration form. System Response: Sends OTP to maid’s email for verification. After OTP verification, stores all details securely in the database and displays a success message.

Alternative Flow:

If email or phone number already exists, system shows: Account already exists. If password is weak, system prompts the user to strengthen it. If OTP verification fails, system allows retry.

Exception Flow:

If the file upload fails, the system shows: File upload unsuccessful. Try again later.

Post-Conditions:

Maid account is created successfully. OTP verification via email is completed. Uploaded documents (CNIC) are stored securely in the database.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | System shall provide a registration form for maids with name, contact number, email, password, and document upload. | High | Pending |
| Req 2 | System shall validate email, password, phone number, and uploaded document formats. | High | Pending |
| Req 3 | System shall prevent duplicate account creation. | High | Pending |
| Req 4 | System shall send OTP to the maid’s email for verification. | High | Pending |
| Req 5 | System shall store all maid details and uploaded documents securely in the database. | High | Pending |
| Req 6 | System shall prevent reuse of old password during password reset. | High | Pending |
| Req 7 | System shall display confirmation message after successful signup and verification. | Medium | Pending |

## Maid Dashboard

### Description

The Maid Dashboard provides a personalized view for registered and approved maids. It displays upcoming and completed jobs, total earnings, performance metrics, and user ratings. This dashboard helps maids manage their schedules, accept new bookings, and monitor their work history efficiently.

### Stimulus / Response Sequences

Use Case Name: View Maid Dashboard Description: Displays a summary of maid’s bookings, ratings, and earnings. Actors: Maid, System Goal: To allow maids to view and manage job-related data. Pre-Conditions: Maid must be logged in and verified by the admin.

Basic Course of Events / Main Flow:

User Action (Step 1): Maid logs into her account. System Response: Displays the dashboard view.

User Action (Step 2): Maid views details of current, pending, and completed job. System Response: Displays job history, earnings, and ratings.

Alternative Flow:

If no jobs exist, system displays: “No bookings available.”

Exception Flow:

If the server fails, system displays: “Dashboard temporarily unavailable.”

Post-Conditions:

Maid views and interacts with dashboard modules successfully. Maid dashboard shows updated job requests, availability, and earnings.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall display all job details on the maid’s dashboard. | High | Pending |
| Req 2 | The system shall show total earnings and ratings. | High | Pending |
| Req 3 | The system shall update dashboard content dynamically. | Medium | Pending |

## Profile Management (Maid)

### Description

The Profile Management feature allows maids to edit and maintain their personal profiles. They can update information such as phone number, address, service category, and hourly rate. Maids can also upload updated verification documents if needed. This ensures that their records remain current for admin and customers.

### Stimulus / Response Sequences

Use Case Name: Edit Maid Profile Description: Allows maids to modify personal and professional details. Actors: Maid, System Goal: Maintain accurate and up-to-date maid information. Pre-Conditions: Maid must be logged in and approved.

Basic Course of Events / Main Flow:

User Action (Step 1): Maid opens “My Profile.” System Response: Displays current profile information.

User Action (Step 2): Maid updates phone number, rate, or category. System Response: Validates and saves updated information.

Alternative Flow:

If maid enters invalid data, the system highlights incorrect fields.

Exception Flow:

If server error occurs, system displays: “Unable to update profile.”

Post-Conditions:

Maid profile successfully updated and reflected in the database.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall display editable profile details. | High | Pending |
| Req 2 | The system shall validate and save updated data. | High | Pending |
| Req 3 | The system shall update database records after changes. | High | Pending |

## Booking Management (Maid)

### Description

The Booking Management feature allows maids to view, accept, or reject service requests from customers. Accepted bookings appear in their active jobs list, while rejected ones are removed from the queue. This gives maids control over their work schedule and ensures effective resource allocation.

### Stimulus / Response Sequences

Use Case Name: Manage Maid Bookings Description: Allows maids to respond . Goal: Enable maids to manage service requests efficiently. Pre-Conditions: Maid must be logged in and verified.

Basic Course of Events / Main Flow:

User Action (Step 1): Maid views pending service requests. System Response: Displays a list of available bookings.

User Action (Step 2): Maid clicks “Accept” or “Reject.” System Response: Updates booking status accordingly and notifies customer.

Alternative Flow:

If booking is already accepted by another maid, system displays: “Job unavailable.”

Exception Flow:

If network fails, system retries booking status update.

Post-Conditions:

Maid’s booking list is updated with current job statuses.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall display all pending booking requests. | High | Pending |
| Req 2 | The system shall allow maids to accept or reject bookings. | High | Pending |
| Req 3 | The system shall update booking status in real time. | High | Pending |
| Req 4 | The system shall notify customers of maid responses. | High | Pending |

## Anti-Harassment (Maid)

### Description

The Anti-Harassment feature for maids ensures their safety while providing services to customers through the Broom and Zoom app. If a maid feels threatened or uncomfortable during a service, pressing the Anti-Harassment button instantly sends an alert to the admin with maid ID, booking ID, and live location details. The admin can then respond promptly to provide support or take necessary action.

### Stimulus / Response Sequences

User Action (Step 1): Maid presses the “Anti-Harassment” button during a booking. System Response: The system immediately sends an alert to the Admin, containing the maid ID, booking ID, and live GPS coordinates.

User Action (Step 2): Admin receives the alert notification in real time. System Response: The system displays all alert details, allowing the Admin to view the maid’s information and contact them if necessary.

User Action (Step 3): Admin initiates the appropriate action or escalates the issue for further investigation. System Response: The system logs the alert and related information in the report database for safety tracking and future reference.

Alternative Flow: If location tracking is unavailable, system sends alert with stored maid and booking details.

Exception Flow: If there’s a network issue, the system retries sending the alert automatically.

Post-Conditions:

Admin receives notification and ensures follow-up action for the maid’s safety.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall provide an Anti-Harassment button on the maid’s interface. | High | Pending |
| Req 2 | The system shall send maid details, booking ID, and GPS data to admin. | High | Pending |
| Req 3 | The system shall notify admin through multiple channels (dashboard, SMS, email). | High | Pending |
| Req 4 | The system shall retry sending alerts if initial attempt fails. | High | Pending |
| Req 5 | The system shall store all alerts in a secured incident log. | High | Pending |

## Feedback System (Maid)

### Description

The Feedback System allows customers to provide ratings and written feedback to maids after the completion of a service. This feature ensures transparency, service quality evaluation, and performance tracking for maids. The system records all feedback, calculates an average rating, and displays it on the maid’s profile for future reference. Additionally, maids can view their ratings and comments to understand their performance and identify areas of improvement. Admins can access all feedback to handle disputes or reward high- performing maids.

### Stimulus / Response Sequences

Use Case Name: Feedback System (Maid) Actors: Customer, Maid, Admin, System Goal: Collect and display service feedback from customers for maids. Pre-Conditions: The service must be marked as completed.

Basic Course of Events / Main Flow User Action (Step 1): The Customer navigates to the “Completed Services “section. System Response: The system displays a list of all completed maid services. User Action (Step 2): The Customer selects a specific service and clicks on “Provide Feedback.” System Response: The system opens a feedback form containing a rating scale (1–5 stars) and a comment box for written feedback. User Action (Step 3): The Customer enters a rating and comments, then submits the form. System Response: The system validates the input and securely stores the feedback in the database. User Action (Step 4): The System updates the maid’s average rating based on the new feedback. System Response: The maid receives a notification informing her that new feedback has been submitted. User Action (Step 5): The Maid logs into her account and opens the feedback section. System Response: The system displays the customer’s rating, date of feedback, and written comments for review.

Alternate Flow:

If the customer skips feedback, system marks the booking as completed without rating.

If the customer provides invalid input (e.g., empty fields), system highlights the error.

Exception Flow:

If the database fails to save feedback, system shows: “Feedback submission failed. Please try again later.”

Post-Conditions:

Feedback is stored, average rating updated, and accessible to maid and admin for review.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | The system shall provide a feedback form with rating and comments. | High | Pending |
| Req 2 | The system shall validate and store customer feedback in the database. | High | Pending |
| Req 3 | The system shall update maid’s average rating after each feedback submission. | High | Pending |
| Req 4 | The system shall notify maids of new feedback received. | Medium | Pending |
| Req 5 | The system shall allow admin to view all feedback for analysis or dispute resolution. | Medium | Pending |
| Req 6 | The system shall allow maids to view their ratings and feedback history. | Medium | Pending |

## Driver Signup

### Description

The Driver Signup feature enables new users to register as drivers on the Broom and Zoom platform. Drivers provide their full name, contact number, email address, home address, password, and required documents (CNIC, driving license). The system ensures each account has a unique email and phone number, validates all inputs, sends OTP to the driver’s email for verification, and securely stores information in the database. Password reset prevents reuse of the old password. Successful registration allows drivers to log in and manage bookings.

### Stimulus / Response Sequences

Use Case Name: Driver Signup

Actors: Driver

Goal: Successfully register a new driver profile.

Pre-Conditions: Driver is not already registered.

Basic Course of Events / Main Flow

User Action (Step 1): Driver selects signup as driver. System Response: Displays driver registration form. User Action (Step 2): Driver enters details, uploads required documents, and submits form. System Response: Validates formats and fields. User Action (Step 3): Driver submits form. System Response: Sends OTP to driver’s email for verification. After OTP verification, stores all details securely in the database and displays a success message. User Action (Step 4): Admin reviews and approves/rejects. System Response: Updates driver account status accordingly.

Alternative Flow:

If email or phone number already exists, system shows: “Account already exists.” If password is weak, system prompts the user to strengthen it. If OTP verification fails, system allows retry.

Exception Flow: If upload fails, system shows Upload error try again later.

Post Conditions:

Driver account is created successfully .OTP verification via email is completed. Uploaded documents (CNIC/license) are stored securely in the database

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | System shall provide a registration form for drivers with name, contact number, email, password, and document upload. | High | Pending |
| Req 2 | System shall validate email, password, phone number, and uploaded document formats. | High | Pending |
| Req 3 | System shall prevent duplicate account creation. | High | Pending |
| Req 4 | System shall send OTP to the driver’s email for verification. | High | Pending |
| Req 5 | System shall store all driver details and uploaded documents securely in the database. | High | Pending |
| Req 6 | System shall prevent reuse of old password during password reset. | High | Pending |
| Req 7 | System shall display confirmation message after successful signup and verification. | Medium | Pending |

## Driver Dashboard

### Description

The Driver Dashboard serves as the control center for each verified driver. It summarizes active and completed bookings, total earnings, ratings, and notifications. Drivers can view pending requests, upcoming jobs, and performance insights. The dashboard updates dynamically to reflect real-time changes in bookings or payments.

### Stimulus / Response Sequences

Use Case Name: View Driver Dashboard

Actors: Driver, System

Goal: Give drivers a central view of their tasks and earnings.

Pre-Conditions: Driver must be logged in and approved.

Basic Course of Events / Main Flow

User Action(Step 1): Driver Logs in System Response: Loads dashboard with active/pending/completed jobs. User Action (Step 2): Driver selects a booking to see details. System Response: Displays customer info, date, fare, status. User Action (Step 3): Driver checks earnings or ratings. System Response: Shows updated totals and average ratings.

Alternative Flow: If no bookings, system shows “No current jobs available.”

Exception Flow: If data load fails, shows “Dashboard temporarily unavailable.”

Post-Condition: Driver views current data successfully.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Display summary of all bookings and earnings. | High | Pending |
| Req 2 | Show driver ratings and notifications. | High | Pending |
| Req 3 | Update dashboard data in real time. | Medium | Pending |

## Profile Management

### Description

The Profile Management feature lets drivers update their personal information such as phone number, address, and service category. They can also edit vehicle information and availability status. This keeps driver data accurate for admin and customers.

### Stimulus / Response Sequences

Use Case Name: Edit Driver Profile

Actors: Driver, System

Goal: Allow drivers to keep their details current.

Pre Conditions:

Driver is Registered.

Basic Course of Events / Main Flow

User Action (Step 1): Driver opens “My Profile.” System Response: Displays existing data. User Action (Step 2): Driver edits phone, vehicle info, or status. System Response: Validates input. User Action (Step 3): Driver Save Changes System Response: Updates database and shows confirmation.

Alternative Flow: If invalid data, system highlights error fields.

Exception Flow: If server error, shows “Unable to update profile.”

Post-Condition: Updated profile stored successfully.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Display editable driver details. | High | Pending |
| Req 2 | Validate and save updates to database. | High | Pending |
| Req 3 | Allow status toggle between available/unavailable. | Medium | Pending |

## Vehicle Information Management

### Description

Allows drivers to add or update vehicle details including model, registration number, and insurance status. The admin can verify these records to ensure authentic service vehicles are used.

### Stimulus / Response Sequences

Use Case Name: Manage Vehicle Information

Actors: Driver, Admin, System

Goal: Allow drivers to add or update their vehicle details and ensure accurate records for admin verification and service authenticity.

Post Conditions:

Driver is registered and logged into the platform. Driver has an existing profile on the system. System has the vehicle information module available. Network/server is operational to save and validate updates.

Basic Course of Events / Main Flow

User Action (Step 1): Driver opens “Vehicle Info.” System Response: Displays current vehicle data. User Action (Step 2): Driver updates details or uploads documents. System Response: Validates and stores updates. User Action (Step 3): System notifies admin for review. System Response: Admin approves/rejects changes.

Alternative Flow: If file format invalid, prompt “Upload PDF or Image only.”

Exception Flow: If server fails, show “Unable to save vehicle details.”

Post-Condition: Updated records saved for admin verification.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Allow drivers to manage vehicle records. | High | Pending |
| Req 2 | Validate vehicle registration and license data. | High | Pending |
| Req 3 | Notify admin after vehicle data update. | Medium | Pending |

## Booking Management (Driver)

### Description

Enables drivers to view, accept, or reject booking requests from customers. Accepted bookings move to the “Active Jobs” list. This feature helps drivers organize their work schedule and respond to requests efficiently.

### Stimulus / Response Sequences

Use Case Name: Manage Driver Bookings

Actors: Driver, Customer, System

Goal: Allow drivers to efficiently manage booking requests by viewing, accepting, or rejecting them, ensuring smooth scheduling and communication with customers.

Pre conditions:

Driver is registered and logged into the platform. Driver has an active profile with verified status. There are pending booking requests from customers in the system. Network/server is operational to update booking statuses.

User Action (Step 1): Driver opens “Bookings.” System Response: Displays pending requests. User Action (Step 2): Driver accepts or rejects a booking. System Response: Updates status and notifies customer. User Action (Step 3): Accepted booking moves to Active Jobs System Response: Shows confirmation.

Alternate Flow: If driver delays decision on a booking, system keeps booking in pending status and reminds driver later.

Exception Flow: If network/server fails, system does not update status immediately but saves changes once online.

Post-Condition: Booking status updated correctly (Accepted, Rejected, or Pending) and customer is notified

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Show pending and active bookings to drivers. | High | Pending |
| Req 2 | Allow accept/reject action and notify customers. | High | Pending |
| Req 3 | Update booking status in real time. | High | Pending |

## End Trip & Feedback

### Description

Once the service is completed, the driver marks the trip as “Completed.” The system records end time and updates the trip status. The driver can then rate the customer and add comments. This feature improves transparency and performance tracking.

### Stimulus / Response Sequences

Use Case Name: End Trip & Provide Feedback

Actor: Driver, Admin, Customer

Goal: Allow drivers to mark trips as completed, log trip details, and provide feedback on Customers ensure transparency, performance ,tracking and accurate record-keeping.

Pre conditions: Driver is registered and logged into the platform. Trip is currently active and assigned to the driver. Customer is registered on the platform and associated with the trip. System/network is operational to record trip completion and feedback

Basic Course of Events / Main Flow

User Action(Step 1): Driver clicks “End Trip.” System Response: System marks trip as completed and log time. User Action(Step 2): Driver rates customer and adds comments. System Response: Stores feedback securely. User Action(Step 3): System updates record for admin review. System Response: Confirms submission

Alternative Flow: If driver skips feedback, system still marks trip as completed.

Exception Flow: If server fails, system saves data later when online.

Post-Condition: Trip and feedback recorded successfully.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Allow drivers to end trips and log completion time. | High | Pending |
| Req 2 | Allow drivers to submit feedback on customers. | Medium | Pending |
| Req 3 | Update trip status in database. | High | Pending |

## Admin Signup

### Description

The Admin Signup feature enables new users to register as admins on the Broom and Zoom platform. Admins provide their full name, contact number, email address, password, and required documents (CNIC). The system ensures each account has a unique email and phone number, validates all inputs, sends OTP to the admin’s email for verification, and securely stores information in the database. Password reset prevents reuse of the old password. Successful registration allows admins to log in and manage platform operations, monitor users, and respond to reports.

### Stimulus / Response Sequences

Use Case Name: Admin Signup

Actors: Admin, System

Goal: Successfully register a new admin profile.

Pre-Conditions: Admin must have valid credentials or register if not existing.

Basic Course of Events / Main Flow

User Action (Step 1): Admin clicks “Sign Up as Admin.” System Response: Displays admin registration form. User Action (Step 2): Admin fills out details and submits. System Response: System validates input and stores data securely. User Action (Step 3): Admin later opens login page and enters credentials. System Response: System verifies credentials and grants access to dashboard.

Alternate Flow: If admin enters wrong credentials, system displays “Invalid username or password.”

Exception Flow: If the database connection fails, system shows “Login service temporarily unavailable.”

Post condition: Admin successfully registered or logged into system dashboard

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Provide registration and login form for admin. | High | Pending |
| Req 2 | Validate all input fields during registration. | High | Pending |
| Req 3 | Authenticate admin credentials before dashboard access. | High | Pending |
| Req 4 | Encrypt admin passwords before storing. | High | Pending |

## Admin Dashboard

### Description

The Admin Dashboard serves as the control hub for all administrative operations. It provides an overview of registered users (maids, drivers, customers), pending approvals, feedback reports, and system statistics. Admins can access quick actions like approval, suspension, and performance tracking from this interface.

### Stimulus / Response Sequences

Use Case Name: View Admin Dashboard

Actors: Admin, System

Goal: Provide admins with a centralized interface to monitor system activities, manage approvals, track

performance, and access key metrics efficiently.

Pre conditions:

Admin is registered and logged into the platform. System contains data on users, bookings, feedback, and requests. Network/server is operational to load real-time dashboard data. Admin has the required access rights to view dashboard sections.

Basic Course of Events / Main Flow

User Action(Step 1):Admin logs in System Response: Displays dashboard overview with key metrics. User Action(Step 2): Admin selects section (e.g., Approvals, Reports). System Response: Loads selected section dynamically. User Action(Step 3): Admin views pending tasks. System Response: System shows relevant counts and links.

Alternate Flow: If no pending tasks, shows “No items pending review.”

Exception Flow: If load fails, shows “Dashboard unavailable.”

Post-Condition: Admin views all critical system information in one place.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Display real-time data for users and requests. | High | Pending |
| Req 2 | Provide quick access to approval modules. | High | Pending |
| Req 3 | Show graphical representation of system statistics. | Medium | Pending |

## Maid Approval Management

### Description

The Maid Approval Management feature allows the admin to review, verify, and approve or reject maid registration requests. Admins examine documents such as CNIC, experience details, and service type before approval. This ensures only verified maids are allowed to work in the system.

### Stimulus / Response Sequences

Use Case Name: Maid Approval

Actors: Admin, Maid, System

Goal: To ensure that only verified and trustworthy maids are allowed to operate in the system by enabling the admin to review, validate, and approve or reject maid registration requests.

Pre conditions:

Maid must have submitted a registration request with all required details (e.g., CNIC, experience, service type). Admin must be logged into the system with appropriate access rights. The system must have access to the maid registration database to fetch pending requests.

Basic Course of Events / Main Flow

User Action(Step 1): Admin opens “Pending Maid Approvals.” System Response: Displays list of all pending maids. User Action(Step 2): Admin reviews maid details.

System Response: System retrieves data from database User Action(Step 3): Admin clicks “Approve” or “Reject System Response: Updates maid status accordingly and sends notification. If maid information is incomplete, admin can mark as “Request Additional Info.”

Alternative Flow: If maid information is incomplete: The admin selects “Request Additional Info,” and the system sends a notification to the maid requesting the missing details. If verification fails The admin rejects the request, and the system updates the maid’s status to rejected .

Exception Flow: If approval fails, shows “Unable to update maid status.”

Post-Condition: Approved maids gain access to system features.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Display all pending maid approval requests. | High | Pending |
| Req 2 | Allow admin to review maid documents. | High | Pending |
| Req 3 | Update maid account status based on admin decision. | High | Pending |
| Req 4 | Notify maid of approval or rejection. | Medium | Pending |

## Driver Approval Management

### Description

Driver Approval Management feature allows the admin to verify driver registrations vehicle details. Only verified drivers are allowed to access bookings, ensuring safety and trust within the platform.

### Stimulus / Response Sequences

Use Case Name: Driver Approval

Actors: Admin, Driver, System

Goal: To ensure that only verified and reliable drivers are allowed to operate on the platform by enabling the admin to review, validate, and approve or reject driver registration requests based on submitted documents such as driving license and vehicle details.

Pre conditions:

Driver must have submitted a registration request with required information (e.g., license, vehicle details, personal ID). Admin must be logged into the system with authorization to manage driver approvals. The system must have access to the driver registration database to retrieve pending applications.

Basic Course of Events / Main Flow

User Action(Step 1):Admin views pending driver registrations. System Response: Lists all unverified drivers. User Action(Step 2): Admin checks driver requests. System Response: Displays Driver info. User Action(Step 3): Admin approves or rejects driver. System Response: System updates status and sends notification.

Alternate Flow: If incomplete info, system allows admin to request more data.

Exception Flow: If update fails, shows “Error in approval process.”

Post-Condition: Driver’s account becomes active upon approval.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Display all pending driver registrations. | High | Pending |
| Req 2 | Allow admin to view driver verification documents. | High | Pending |
| Req 3 | Enable approve/reject functionality. | High | Pending |
| Req 4 | Notify driver of decision. | Medium | Pending |

## Customer Account Management

### Description

This feature allows the admin to view, monitor, and manage customer accounts. Admins can verify identity details, deactivate suspicious accounts, and handle customer queries. Ensures safe usage and prevents misuse of the platform.

### Stimulus / Response Sequences

Use Case Name: Manage Customer Accounts

Actors: Admin, System

Goal: To maintain a secure and trustworthy environment by allowing the admin to monitor, verify, and manage customer accounts, ensuring that only legitimate users continue to access platform services while preventing misuse or suspicious activities.

Pre conditions:

Admin must be logged into the system with permissions to manage customer accounts. Customer accounts must already exist in the database. The system must have access to customer activity records and feedback data

Basic Course of Events / Main Flow

User Action(Step 1): Admin opens “Customer Accounts.” System Response: Displays list of all customers. User Action(Step 2):Admin reviews customer history and feedback. System Response: Fetches data from database. User Action(Step 3): Admin can suspend or warn user. System Response: Updates account status and logs action

Alternate Flow: If admin skips reviewing some accounts, system flags accounts with unusual activity for later review.

Exception Flow: If server/database fails, system queues admin actions and applies them once the system is back online.

Post-Condition: Customer account status updated correctly (Active, Suspended, or Warned) and all actions logged in the system.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Display customer details and activity history. | High | Pending |
| Req 2 | Allow admin to suspend or warn customers. | High | Pending |
| Req 3 | Log all actions for accountability. | High | Pending |

## Feedback & Complaint Management

### Description

The Feedback & Complaint Management feature allows the admin to review feedback provided by customers and maids/drivers. Admins can handle reported complaints, investigate issues, and take corrective action.

### Stimulus / Response Sequences

Use case name: Feedback & Complaint Management

Actors: Admin, Customer, Maid/Driver, System

Goal: To ensure service quality and user satisfaction by allowing the admin to review, manage, and resolve feedback or complaints submitted by customers and service providers (maids/drivers), promoting transparency and trust within the platform.

Pre conditions:

Admin must be logged into the system with rights to access feedback and complaint records. Feedback or complaint entries must already exist in the database. The system must be connected to the notification service to inform users about status updates

Basic Course of Events / Main Flow

User Action(Step 1):Admin opens “Feedback/Complaints.” System Response: Displays list of submitted feedback. User Action(Step 2): Admin filters by role or type. System Response: Loads relevant entries. User Action(Step 3): Admin reviews and responds or flags issue. System Response: Updates record and notifies concerned party.

Alternate Flow: If complaint already resolved, system displays “Resolved.”

Exception Flow: If DB fails, shows “Error loading feedback.”

Post-Condition: All feedback reviewed and tracked.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Display all feedback and complaints. | High | Pending |
| Req 2 | Allow admin to respond and mark status. | High | Pending |
| Req 3 | Notify user upon resolution. | Medium | Pending |

## Performance Reports & Analytics

### Description

Allows admin to generate detailed performance reports for maids, drivers, and customers. Reports include ratings, booking counts, and earnings summaries. Helps identify top performers and detect issues.

### Stimulus / Response Sequences

Use case name: Performance Reports & Analytics

Actors: Admin System

Goal: To provide the admin with insights into platform performance by generating detailed reports and analytics for maids, drivers, and customers helping identify top performers, monitor trends, and support data-driven decision-making.

Pre-conditions:

Admin must be logged into the system with permissions to access reporting and analytics features. Performance data (ratings, bookings, earnings, etc.) must already be stored in the database. The system must be able to compile and display reports and analytics within the platform.

Basic Course of Events / Main Flow

User Action(Step 1):Admin selects generates report System Response: Displays report options (by role, time period). User Action(Step 2): Admin chooses category and filters. System Response: System compiles and displays analytics charts. User Action(Step 3):Admin views report on dashboard System Response: System presents the report and analytics data for review.

Alternate Flow: If no data, system shows “No records found.”

Exception Flow: If generation fails, shows “Report unavailable.”

Post-Condition: Report successfully created and exported.

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Generate reports by user type and date. | High | Pending |
| Req 2 | Display performance analytics charts. | Medium | Pending |
| Req 3 | Allow export of reports in multiple formats. | Medium | Pending |

## Account Suspension / Reactivation

### Description

The Account Suspension / Reactivation feature allows the admin to temporarily or permanently deactivate user accounts (maids, drivers, or customers) in case of misconduct or violation. Admin can also restore access after issue resolution

### Stimulus / Response Sequences

Use case name: Account Suspension / Reactivation

Actor: Admin, User (Maid ,Driver ,Customer), System

Goal: To maintain platform safety and compliance by allowing the admin to temporarily or permanently suspend accounts in case of misconduct or violations, and to reactivate accounts once issues are resolved.

Pre-conditions:

Admin must be logged into the system with permissions to manage user accounts. The user account to be suspended or reactivated must exist in the database. The system must have access to update account status and log admin actions for auditing

Basic Course of Events / Main Flow

User Action(Step 1): Admin selects a user.

System Response: Displays user profile and status. User Action(Step 2): Admin clicks “Suspend” or “Reactivate System response: Updates status in database. User Action(Step 3): System notifies the user of status change. System Response: Logs the action for auditing

Alternate Flow: If user already suspended, disables “Suspend” button.

Exception Flow: If DB error occurs, shows “Action failed.”

Post-Condition: User status updated successfully

### Functional Requirements

| Req ID | Description | Priority | Status |
| --- | --- | --- | --- |
| Req 1 | Allow admin to suspend/reactivate accounts. | High | Pending |
| Req 2 | Notify user of account status changes. | Medium | Pending |
| Req 3 | Log all admin actions for transparency. | High | Pending |

# Other Non-Functional Requirements

## Performance Requirements

- The Broom and Zoom application is designed to perform efficiently under normal and peak usage conditions, ensuring smooth functionality for customers, maids, drivers, and administrators.

- Response Time: The system shall respond to user actions (e.g., login, search, booking) within 3 seconds under normal network conditions. Location-based searches using the Google Maps API shall display results within 5 seconds.

- Concurrent Users: The system shall support at least 100 active users simultaneously during peak usage without performance degradation.

- Data Handling: The backend (Node.js + Mongo DB) shall handle up to 500 booking records and 1,000 registered users efficiently in the initial version. The system shall be scalable to support a growing number of users and bookings in future updates.

- Resource Utilization: The mobile app shall consume minimal device resources, using less than 150 MB RAM and 200 MB storage on Android devices calls and database queries shall be optimized to reduce network bandwidth and response latency.

- Notification Delivery: Push notifications (via One Signal) for bookings, cancellations, and emergencies must be delivered in real time (under 2 seconds).

- System Availability: The application shall maintain an uptime of 95% during normal operation. Scheduled maintenance periods shall be pre-notified to users through the app or email.

- Backup and Recovery: The database shall be backed up automatically once every 24 hours to prevent data loss. In case of system failure, recovery shall be completed within 30 minutes using the latest backup.

## Safety Requirements

The Broom and Zoom application ensures safety for both customers and service providers during use. The following measures are implemented to maintain a secure and reliable environment:

- Emergency Button: Provides instant alerts to the admin in case of danger or urgent help for both customers and maids.

- User Verification: All maids and drivers must verify their identity before offering services to ensure authenticity and trustworthiness.

- Data Protection: User data such as location, contact details, and booking information must remain private and securely stored.

- Fraud Prevention: The admin continuously monitors the system to detect and prevent fake profiles, spam accounts, or misuse of the platform.

- Backup: Regular database backups are maintained to protect against data loss or system failures.

## Security Requirements

The Broom and Zoom application includes multiple security measures to protect user data and ensure safe access for all users.

- User Authentication: Every user (Customer, Maid, Driver, and Admin) must log in using verified credentials through a JWT-based authentication system in Node.js to prevent unauthorized access.

- Data Encryption: All sensitive information such as passwords, addresses, and contact details is encrypted during both storage and transmission.

- Secure Communication: The app uses HTTPS protocol for all data exchanges between the mobile app and the server, ensuring safe communication.

- Access Control: Each user role (Customer, Maid, Driver) has restricted access based on permissions, allowing them to view or edit only relevant data.

- Privacy Protection: Personal data will not be shared with third parties or other users without explicit consent.

- Session Management: Users are automatically logged out after a period of inactivity to prevent unauthorized access.

- Backup Security: All database backups are securely stored to avoid data breaches or accidental loss.

## Software Quality Attributes

The Broom and Zoom application is designed with the following software quality attributes to ensure high performance and user satisfaction:

- Reliability: The system performs consistently under normal and peak conditions, ensuring that users can book and manage services without interruption.

- Usability: The interface is simple and easy to navigate, allowing customers, maids, and drivers to use the app without prior training.

- Security: All sensitive user information, such as personal details and bookings, is encrypted and protected against unauthorized access.

- Maintainability: The system’s modular design allows easy debugging, updates, and future enhancements.

- Availability: The app maintains an uptime of 95%, with regular backups to prevent data loss during failures.

- Scalability: The system can efficiently handle an increasing number of users and bookings as demand grows.

## Business Rules

The Broom and Zoom application follows specific operating principles to ensure proper use of the system and role-based access for all users:

- User Registration: All users (customers, maids, and drivers) must register and verify their accounts before accessing any service.

- Role Permissions: Customers can search for, book, and review maids or drivers. Maids and drivers can accept or reject bookings assigned to them. The admin can monitor users, manage bookings, and handle reported issues.

- Service Booking: Customers can make only one active booking per service category at a time.

- Verification Rule: Only verified maids and drivers are allowed to provide services through the platform.

- Emergency Use: The emergency button can only be used by registered customers and service providers in urgent situations.

- Data Integrity: Users are responsible for providing accurate personal and service-related information during registration and booking.

## Other Requirements

The Broom and Zoom application has the following additional requirements to ensure smooth and secure operation:

- Partnerships: Collaborate with verified maid and driver service agencies to ensure quality and reliability of workers listed on the platform.

- User Support: Provide in-app tutorials or FAQs to help users (customers, maids, and drivers) understand app features and navigation easily.

- Mobile Compatibility: The app must maintain a responsive and user-friendly design for smooth performance across Android devices.

- Growth Readiness: The system should be scalable to handle an increasing number of users, bookings, and service providers over time.

- Analytics Integration: Integrate analytics tools to monitor user engagement, service usage, and app performance for continuous improvement.

- Feedback Channels: Allow users to share their feedback, complaints, or suggestions directly within the app for service enhancement.

- Accessibility Standards: Ensure the interface is easy to use and accessible for all users, including those with limited technical knowledge.

# Appendix A: Glossary

| Term | Definition |
| --- | --- |
| Broom and Zoom | A mobile application that connects customers with trusted maids and drivers for household and driving services. |
| Customer | A registered user who books maids or drivers through the application. |
| Maid | A verified service provider offering household services such as cleaning, cooking, babysitting, or elderly care. |
| Driver | A verified service provider offering personal or family driving services. |
| Admin | The system administrator who manages users, bookings, and monitors overall app activity. |
| Booking | A confirmed request made by a customer to hire a maid or driver for a specific date and time. |
| Emergency Button | A quick-access feature that allows users to send immediate alerts to the admin in case of urgent help or danger. |
| JWT Authentication | A secure authentication mechanism used in the Broom and Zoom app for user login, signup, token generation, and role-based access control using Node.js and MongoDB. |
| Node.js | The backend runtime environment used to handle server-side operations of the application. |
| Flutter | The mobile app development framework used to build the frontend (user interface) of Broom and Zoom. |
| MongoDB | The database system used to store user profiles, bookings, and other application data. |
| Google Maps API | A service used to display location-based search results for nearby maids and drivers. |
| One-Signal | A notification service used to send real-time alerts about bookings, updates, or emergencies. |
| User Verification | The process of validating user identity to ensure that only trusted maids and drivers provide services. |

# Appendix B: Analysis Models

## Use cases

### Admin Diagram

### Customer Diagram

### Maid Diagram

### Driver Diagram

### ERD Diagram

Software Design Specification

# Introduction

## Purpose

This Software Design Specification (SDS) document provides a detailed design description of the Broom and Zoom system. The purpose of this document is to define the system architecture, component design, data flow, and interaction between different modules of the system. This document serves as a guideline for developers, testers, and project stakeholders to understand how the system will be implemented at the design level.

## Scope

Broom and Zoom is a mobile-based service platform designed to connect customers with verified household service providers such as maids and drivers. The system allows customers to search, book, and manage services, while service providers can register, manage availability, and receive service requests. Administrators control the system by managing users, approving service providers, handling complaints, and ensuring system security.

The system focuses on:

- Efficient service booking and management

- Secure user authentication

- Role-based access control

- Safety and verification mechanisms

- Smooth communication between users and service providers

## Definitions, Acronyms, and Abbreviations

| Term | Description |
| --- | --- |
| SDS | Software Design Specification |
| SRS | Software Requirements Specification |
| Admin | System administrator responsible for system management |
| Customer | User who books maid or driver services |
| Maid | Service provider offering household services |
| Driver | Service provider offering driving services |
| OTP | One-Time Password used for verification |
| UI | User Interface |
| API | Application Programming Interface |

## Document Overview

This Software Design Specification (SDS) document is structured to provide a clear and comprehensive understanding of the technical and functional design of the Broom and Zoom system. The document is organized into the following sections:

- Introduction: Describes the purpose, scope, definitions, and overall context of the Broom and Zoom system, offering a foundational understanding of the project objectives.

- System Architecture: Presents an overview of the system’s architectural design, including major components, layered structure, and interaction between the client, server, and database.

- System Module Design: Details the core modules of the system such as user management, service booking, payment handling, safety features, and administrative controls.

- Interface Design: Explains the user interface design for customers, maids, drivers, and administrators, focusing on usability, navigation, and interaction flow.

- Database Design: Describes the data structures, entities, and relationships required to store and manage system data efficiently and securely.

- Security and Control Mechanisms: Defines authentication, authorization, data protection, and safety features implemented to ensure system reliability and user trust.

- Testing and Validation: Outlines the testing strategies used to verify system functionality, performance, and reliability.

- Glossary and References: Provides definitions of technical terms and references used throughout the document for better clarity.

- Each section is designed to address the needs of developers, testers, and stakeholders, enabling efficient understanding, implementation, and maintenance of the Broom and Zoom system.

# System Architecture Design

## Section Overview

This section provides a detailed description of the architectural design of the Broom and Zoom system. It covers the following aspects:

- General Constraints: Key limitations and conditions that influence the system design and implementation.

- Data Design: An overview of how system data is structured, stored, and managed.

- Program Structure: Description of the overall architectural framework and interaction between system components.

- Alternatives Considered: Discussion of different design approaches evaluated and the rationale behind the selected solution.

## General Constraints

The design of the Broom and Zoom system is influenced by the following global constraints:

- Hardware Constraints: The system must operate efficiently on commonly available mobile devices, including Android smartphones, as well as standard desktop and laptop systems used by administrators.

- Software Environment: The system is developed as a mobile application supported by a backend server and a centralized database. The chosen software technologies define the architectural structure, scalability, and maintainability of the system.

- Interface Requirements: The system must provide an intuitive and responsive user interface for customers, maids, drivers, and administrators. It should support smooth interaction across different screen sizes and devices.

- Performance Requirements: The system should handle multiple concurrent users efficiently. Booking requests, notifications, and real-time status updates must be processed with minimal delay to ensure a reliable user experience.

- Network Requirements: A stable internet connection is required for core functionalities such as user authentication, service booking, real-time updates, and data synchronization between the client application and the server.

- Security Constraints: The system must implement strong security mechanisms, including secure authentication, role-based access control, and data protection techniques, to safeguard sensitive user information and system resources.

## Data Design

## Program Structure

### User Management

Sign Up/Login: Users can register as Customer, Maid, or Driver. Maid and Driver accounts. require admin verification before activation. Secure login functionality with role-based access control for different user types.

Account Settings: Users can update personal profile information such as name, phone number, and address. Password change and account recovery options are available. Service providers can manage availability status.

### Service Booking Module

Browse Services: Customers can browse available maid and driver services based on service type and availability.

Book Service: Customers can create service bookings by selecting date, time, and service provider. Booking status is updated throughout the service lifecycle (pending, accepted, completed).

### Payment Module

Payment Processing: Customers can pay using supported payment methods such as cash on delivery or online payment. Payment status is updated after successful transaction.

Invoice Generation: The system generates a booking invoice after payment confirmation.

### Rating and Review Module

Submit Reviews: Customers can rate and review maids or drivers after service completion.

View Feedback: Service providers can view ratings and feedback to improve service quality.

### Safety and Emergency Module

Emergency Button: Customers and service providers can trigger an emergency request during active bookings. Emergency alerts are forwarded to the admin for immediate action.

### Complaint Management Module

Submit Complaints: Users can submit complaints regarding services or system issues.

Complaint Resolution: Admin reviews complaints and updates their status accordingly.

### Admin Module

User Verification: Admin reviews and approves or rejects maid and driver registration requests.

System Management: Admin manages users, bookings, complaints, and monitors overall system activity.

### Core Functionalities

Role-Based Access Control: System functionalities are restricted based on user roles (Customer, Maid, Driver, Admin).

Responsive Design: The application interface adapts to different screen sizes, ensuring usability on mobile devices.

Real-Time Updates: Booking status updates and notifications are delivered in real time.

## Alternatives Considered

### Monolithic Architecture:

Description: In this approach, all system components such as user interfaces, business logic, and database operations are tightly integrated into a single unified application.

Advantages: Simpler initial development and deployment process. Easier to manage for small-scale applications. Minimal communication overhead between components.

Disadvantages: Difficult to scale as system functionality increases. High coupling makes maintenance and updates challenging. Limited flexibility in modifying individual features.

Reason for Rejection: This approach was rejected because Broom and Zoom requires modular handling of multiple user roles, service bookings, payments, and safety features, which would be difficult to manage in a tightly coupled system.

### Microservices Architecture

Description: This architecture divides the system into independent services, such as user management, booking management, payment processing, and complaint handling, each running as a separate service.

Advantages: High scalability and flexibility. Independent development and deployment of services. Better fault isolation.

Disadvantages: Complex to design, deploy, and maintain. Requires advanced infrastructure and service orchestration. Increased communication overhead between services. Reason for Rejection: Microservices architecture was not selected due to its complexity and operational overhead, which is unsuitable for a medium-scale academic project and initial deployment of the Broom and Zoom platform.

### Layered Architecture (Chosen)

Description: The system is organized into distinct layers, including the presentation layer (user interface), application layer (business logic), and data layer (database management).

Advantages: Clear separation of concerns between system components. Easier maintenance and scalability. Supports role-based access control and secure data handling. Simplifies testing and future enhancements.

Disadvantages: Slight performance overhead due to layered processing. Reason for Selection: Layered architecture provides the best balance between simplicity and scalability. It effectively supports the diverse functionalities of Broom and Zoom, including multi-role user management, service booking, payment handling, and safety mechanisms, making it the most suitable choice for the system.

# Detailed Description of Components

## System Overview

This section provides a detailed description of the major components of the Broom and Zoom system. It explains the purpose, functionality, and internal behavior of each component involved in the system. The section focuses on how individual modules interact with each other and how they collectively contribute to the overall system operation. Each component is described in terms of its responsibilities, processing logic, dependencies, interfaces, and data handling mechanisms. The design highlights how user requests are processed, how data flows between different modules, and how system resources are utilized. The objective of this section is to ensure a clear understanding of the internal structure of the system, enabling developers, testers, and stakeholders to comprehend how each component supports the system’s core functionalities such as user management, service booking, safety features, and administrative control.

## Component And Detail

The Broom and Zoom system is divided into major components including the Mobile Application, Backend Server, Database, and External Services. The mobile application (Flutter) handles user interaction, role-based dashboards, and service booking features. The backend (Node.js with Express) manages business logic, authentication, booking processing, and admin controls. MongoDB stores user data, bookings, feedback, and reports, while external services like Google Maps, JWT, and One Signal support location, security, and notifications.

### Customer Sign Up

| Identification | The unique name for the component is Customer Sign Up located on the customer registration screen of the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles customer account creation and role assignment. |
| Purpose | Allows new customers to register on the platform to book maid and driver services. Ensures secure authentication and proper role-based access for customers. |
| Function | Handles: Customer registration using email and phone number. Password creation and validation Role assignment as Customer Processes: Input validation for mandatory fields (name, email, phone, password, address) Outputs: Error messages for invalid inputs or existing email/phone number Success message on successful account creation |
| Subordinates | Consists of subcomponents: Input Validator: Validates required fields and formats Account Creator: Creates customer profile Password Hasher: Secures customer password |
| Dependencies | Relies on: Database for storing customer information Password hashing service for secure storage Interaction: Database interaction to check existing users Stores customer role and profile data |
| Interfaces | External Interface: None Internal Interface: Database for storing customer records User Interface: Input fields for name, email, phone, address, and password: Error messages for invalid or missing data Confirmation message after successful registration |
| Resources | Requires: CPU processing for validation and encryption Network access for database communication Database storage for customer data |
| Processing | Follows these steps: Validate customer input fields Check email and phone uniqueness Hash the password Store customer data in the database Redirect customer to login screen |
| Data | Handles and stores in the database: Customer Name Email Address Phone Number Home Address Hashed Password User Role (Customer) Data Representation: Data is entered through text fields and securely stored in the database. |

| Identification | The unique name for the component is Maid Sign Up located on the maid registration screen of the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles maid account creation and role assignment. |
| Purpose | Allows service providers (maids) to register on the platform to offer cleaning and household services. Ensures proper verification and role-based access for maids. |
| Function | Handles: Maid registration with personal/professional details, password validation, and role assignment. Processes: Input validation for mandatory fields. Outputs: Error/Success messages. |
| Subordinates | Consists of subcomponents: Input Validator (validates details), Profile Creator (creates service profile), and Password Hasher (secures password). |
| Dependencies | Relies on: Database for storage and password hashing service. Interaction: Database checks for existing accounts and stores profile/role data. |
| Interfaces | External: None. Internal: Database for records. User Interface: Input fields (Name, Email, Phone, CNIC, Experience, Password), error and confirmation messages. |
| Resources | Requires: CPU execution time for validation/encryption, Network access for database operations, and Database storage for maid data. |
| Processing | Follows these steps: - Validate inputs, - Check uniqueness (Email/Phone), - Hash password, - Store data in database, Redirect to login screen. |
| Data | Handles and stores: Maid Name, Email, Phone, CNIC, Experience, Hashed Password, User Role. Representation: Entered via text fields and stored securely. |

### Maid Sign Up

| Identification | The unique name for the component is “Driver Sign Up”, located on the driver registration screen of the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles driver account creation and role assignment. |
| Purpose | Allows drivers to register on the platform to provide driving services to customers. Ensures secure registration and correct role-based access for drivers. |
| Function | Handles: Driver registration (personal/license), password validation, and role assignment. Processes: Input validation for mandatory fields. Outputs: Error/Success messages. |
| Subordinates | Consists of subcomponents: Input Validator (validates driver info), Profile Creator (creates driver profile), and Password Hasher (encrypts password). |

### Driver Signup

| Dependencies | Relies on: Database for storage and password hashing service. Interaction: Database verification for existing accounts and stores driver profile/role. |
| --- | --- |
| Interfaces | External: None. Internal: Database for records. User Interface: Input fields (Name, Email, Phone, CNIC, License, Password), error and confirmation messages. |
| Resources | Requires: CPU processing for validation/encryption, Network access for database communication, and Database storage for driver data. |
| Processing | Follows these steps: - Validate driver details, - Check uniqueness (Email/Phone), - Hash password, - Save data in database, - Redirect to login screen. |
| Data | Handles and stores: Driver Name, Email, Phone, CNIC, Hashed Password, and User Role. Representation: Entered via text fields and securely stored. |

### Login

| Identification | The unique name for the component is “User Login”, located on the main login screen of the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles authentication and role-based redirection for all users. |
| Purpose | Allows registered users (Customer, Maid, Driver, Admin) to log in using valid credentials and ensures secure redirection to dashboards. |
| Function | Handles: User login, role-based access control, and secure authentication. Processes: Input validation and credential verification. Outputs: Error messages or role-specific dashboard redirection. |
| Subordinates | Consists of subcomponents: Credential Validator (verifies inputs), Authentication Handler (matches credentials), and Role Redirector (directs to correct dashboard). |
| Dependencies | Relies on: Database for verification and password hashing service. |

|  | Interaction: Database lookup for roles and session/token generation after login. |
| --- | --- |
| Interfaces | External: None. Internal: Database for authentication data. User Interface: Email/Password input fields, error messages, and successful login confirmation. |
| Resources | Requires: CPU processing for authentication, Network access for database queries, and Memory for session or token handling. |
| Processing | Follows these steps: - Accept/Validate inputs, - Verify credentials with database, - Identify user role, - Redirect user to respective dashboard. |
| Data | Handles and retrieves: Email Address, Hashed Password, User Role (Customer, Maid, Driver, Admin). Representation: Processed securely via text fields. |

### Customer Dashboard

| Identification | The unique name for the component is “Customer Dashboard”, accessible after successful customer login in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Provides customer access to system features and account overview. |
| Purpose | Allows customers to view available services, manage bookings, and access account-related features from a single screen. Acts as the main interaction point. |
| Function | Handles: Viewing services (maid/driver), booking, payment, and feedback options. Processes: Loading customer-specific data. Outputs: Display of dashboard features. |
| Subordinates | Consists of subcomponents: Service Viewer (displays services), Booking Access Panel (booking options), and Profile Access (account management). Fetch customer data from database, Display available services and options, Allow navigation to features. |
| Data | Handles and retrieves: Customer profile, booking history, feedback records. Representation: Displayed using lists, Cards text fields. |

| Identification | The unique name for the component is “Search Maid / Driver”, accessible from the Customer Dashboard in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles service searching and filtering functionality. |
| Purpose | Allows customers to search for available maids or drivers based on their requirements to find suitable service providers quickly. |
| Function | Handles: Searching services, filtering by location/availability, and viewing details. Processes: Fetching data and applying criteria. Outputs: List of providers or "not found" message. |
| Subordinates | Consists of subcomponents: Search Handler (processes requests), Filter Manager (applies filters), and Result Viewer (displays results). |
| Dependencies | Relies on: Database for provider data and Location service for nearby searches. Interaction: Fetches records and displays filtered results to the customer. |
| Interfaces | External: Location service (if enabled). Internal: Database for data retrieval. User Interface: Search bar, filter options, results list, and booking selection. |
| Resources | Requires: CPU processing for search operations, Network access for database queries, and Memory for result handling. |
| Processing | Follows these steps: - Enter search criteria, - Fetch relevant providers from database, - Apply filters to the data, - Display results to the customer. |
| Data | Handles and retrieves: Maid/driver profiles, availability status, and location information. Representation: Results are displayed in list or card format on the screen. |

### Search Maid/Driver

### Service Booking

| Identification | The unique name for the component is “Service Booking”, accessible after selecting a maid or driver from search results in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles creation and management of service bookings. |
| Purpose | Allows customers to book services by selecting date, time, and details. Ensures accurate booking information and proper communication with providers. |
| Function | Handles: Creating booking requests, selecting service type/date/time, and assigning tasks. Processes: Validating and storing details. Outputs: Confirmation or error messages. |
| Subordinates | Consists of subcomponents: Booking Validator (validates inputs), Booking Creator (generates record), and Notification Trigger (notifies provider). |
| Dependencies | Relies on: Database for storage and Notification service for alerts. Interaction: Stores requests in database and sends notifications to maids or drivers. |
| Interfaces | External: Notification service. Internal: Database for booking records. User Interface: Booking form, confirmation/error messages, and status display. |
| Resources | Requires: CPU processing for validation, Network access for database operations, and Database storage for booking data. |
| Processing | Follows these steps: - Select provider, - Enter booking details, - Validate information, - Save in database, - Notify service provider. |
| Data | Handles and stores: Booking ID, Customer ID, Maid/Driver ID, Service type, Date/Time, Status. Representation: Entered via forms and stored securely. |

### Booking Management

| Identification | The unique name for the component is “Booking Management”, accessible from the Customer Dashboard in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles viewing, updating, and managing customer bookings. |
| Purpose | Allows customers to view details, track status, and cancel bookings. Provides complete control over history and current services. |
| Function | Handles: Viewing active/completed bookings and history. Processes: Retrieving records and updating status. Outputs: Booking details and cancellation confirmation. |
| Subordinates | Consists of subcomponents: Booking Viewer (displays info), Status Manager (updates status), and Cancellation Handler (processes cancellation). |
| Dependencies | Relies on: Database for retrieval and Authentication module for validation. Interaction: Fetches data linked to account and updates status. |
| Interfaces | External: None. Internal: Database for management. User Interface: List of bookings, status indicators, and cancel options. |
| Resources | Requires: CPU processing for data handling, Network access for communication, and Database storage for records. |
| Processing | Follows these steps: - Access management screen, - Retrieve records, - Display details/status, - Process cancellation if requested, - Update database. |
| Data | Handles and updates: Booking ID, Customer ID, Provider ID, Date/Time, Status. Representation: Displayed in list and detail view formats. |

### Feedback and Rating

| Identification | The unique name for the component is “Feedback and Rating”, accessible after service completion from the Customer Dashboard in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles customer feedback and rating for completed services. |
| Purpose | Allows customers to provide feedback and ratings for maids or drivers to improve service quality and maintain trust within the platform. |
| Function | Submitting feedback comments, rating services, and viewing submitted feedback. Processes: Input validation and data storage. Outputs: Confirmation or error messages. |

### Maid Dashboard

| Identification | The unique name for the component is “Maid Dashboard”, accessible after successful maid login in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Provides maids access to service requests and profile management. |
| Purpose | Allows maids to view booking requests, manage service status, and access profile information. Acts as the main control panel for maid users. |
| Function | Handles: Viewing booking requests, managing accepted/completed services, and profile access. Processes: Loading maid-specific data. Outputs: Dashboard feature display. |

| Subordinates | Consists of subcomponents: Feedback Validator (validates inputs), Rating Handler (manages values), and Feedback Recorder (stores data). |
| --- | --- |
| Dependencies | Relies on: Database for storage and Booking module to verify completion. Interaction: Associates feedback with bookings and updates provider ratings. |
| Interfaces | External: None. Internal: Database for feedback management. User Interface: Rating scale (stars), feedback text area, and submit button. |
| Resources | Requires: CPU processing for validation, Network access for database operations, and Database storage for feedback records. |
| Processing | Follows these steps: Select completed booking, Enter rating/comments, Validate input, Save in database, Display confirmation. |
| Data | Handles and stores: Feedback ID, Booking ID, Customer ID, Provider ID, Rating value, Comments. Representation: Entered via rating controls and text fields. |

| Subordinates | Consists of subcomponents: Booking Request Viewer (displays requests), Service Status Panel (shows progress), and Profile Manager (manages profile). |
| --- | --- |
| Dependencies | Relies on: Database for data/bookings and Authentication module for validation. Interaction: Fetches linked requests and redirects to selected modules. |
| Interfaces | External: None. Internal: Database for data retrieval. User Interface: Dashboard screen with request list, status indicators, profile, and logout options. |
| Resources | Requires: CPU processing for data loading, Network access for database communication, and Memory for session handling. |
| Processing | Follows these steps: - Verify authenticated session, - Retrieve booking requests from database, - Display dashboard options, - Allow navigation to features. |
| Data | Handles and retrieves: Maid profile info, booking request details, service status records. Representation: Displayed using lists and status indicators. |

### View Booking Request

| Identification | The unique name for the component is “View Booking Requests”, accessible from the Maid Dashboard in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles display of customer booking requests for maids. |
| Purpose | Allows maids to view incoming service booking requests from customers and helps them decide whether to accept or reject a booking. |
| Function | Handles: Displaying pending requests, viewing customer/service details, and access to accept/reject options. Processes: Retrieving and filtering requests. Outputs: List of requests or notification. |
| Subordinates | Consists of subcomponents: Request Viewer (displays requests), Request Filter (filters by status), and Detail Viewer (shows specific details). |
| Dependencies | Relies on: Database for retrieving requests and Authentication module for maid access. Interaction: Fetches pending requests assigned to the maid and provides details. |
| Interfaces | External: None. Internal: Database for booking request retrieval. User Interface: List of requests with details, accept/reject buttons, and detail view screen. |
| Resources | Requires: CPU processing for data retrieval, Network access for database communication, and Memory for request handling. |
| Processing | Follows these steps: - Access booking request screen, - Retrieve pending requests, - Display request details, Provide options to accept or reject. |
| Data | Handles and retrieves: Booking ID, Customer details, Service date and time, and Booking status. Representation: Displayed in list and detail formats. |

| Identification | The unique name for the component is “Accept / Reject Booking”, accessible from the booking request details screen in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles maid decision-making for customer booking requests. |
| Purpose | Allows maids to accept or reject incoming booking requests based on availability. Ensures customers are informed about the booking decision. |
| Function | Handles: Accepting/rejecting booking requests and updating status. Processes: Validating request status and updating the database. Outputs: Confirmation messages and updated status for customers. |
| Subordinates | Consists of subcomponents: Decision Handler (processes actions), Status Updater (updates status), and Notification Trigger (notifies customer). |
| Dependencies | Relies on: Database for status updates and Notification service for customer alerts. Interaction: Updates booking status in database and sends notifications to customers. |
| Interfaces | External: Notification service. Internal: Database for booking status management. User Interface: Accept/Reject buttons, decision confirmation, and updated status view. |
| Resources | Requires: CPU processing for status updates, Network access for database communication, and Database storage for booking status. |
| Processing | Follows these steps: Maid selects a request, Choose accept or reject option, System updates booking status, Notify customer of decision. |
| Data | Handles and updates: |

### Accept / Reject Booking (Maid)

### Service Status Update Maid

| Identification | The unique name for the component is “Service Status Update”, accessible after accepting a booking in the Broom and Zoom mobile application. |
| --- | --- |
| Type | Module: Handles updating the progress of maid services. |
| Purpose | Allows maids to update service status (In Progress, Completed) during and after execution to keep customers informed about service progress. |
| Function | Handles: Updating service status and marking service completion. Processes: Validating status changes and updating the database. Outputs: Confirmation messages and updated status for customers. |
| Subordinates | Consists of subcomponents: Status Validator (validates changes), Status Updater (updates service status), and Notification Trigger (notifies customer). |
| Dependencies | Relies on: Database for status updates and Notification service for customer updates. Interaction: Updates booking status and sends progress notifications. |
| Interfaces | External: Notification service. Internal: Database for service status updates. User Interface: Status update options (In Progress, Completed), confirmation messages, and status view. |
| Resources | Requires: CPU processing for validation, Network access for database operations, and Database storage for status records. |
| Processing | Follows these steps: Select active booking, Choose service status, Update status in the database, Notify customer of service progress. |
| Data | Handles and updates: Booking ID, Maid ID, service status. Representation: Stored as predefined status values in the database. |

### Driver Dashboard

| Identification | The unique name for the component is “Driver Task Management”, accessible after login to the Broom & Zoom mobile application for drivers. |
| --- | --- |
| Type | Module: Handles driver tasks and delivery status updates. |
| Purpose | Allows drivers to view assigned tasks and update delivery progress. Keeps customers informed about delivery status. |

| Function | Handles: Viewing assigned delivery tasks, updating status (On the Way, Delivered), and marking task completion. Processes: Validating status changes. Outputs: Updated status and confirmation messages. |
| --- | --- |
| Subordinates | Consists of subcomponents: Task Validator (validates changes), Task Updater (updates database), and Notification Trigger (sends notifications). |
| Dependencies | Relies on: Database for updating delivery status and Notification service to inform customers. Interaction: Updates status in database and sends progress notifications. |
| Interfaces | External: Notification service. Internal: Database for delivery status updates. User Interface: Task list, status update options, confirmation messages, and updated task status view. |
| Resources | Requires: CPU processing for status validation, Network access for database operations, and Database storage for task records. |
| Processing | Follows these steps: - Driver logs into the app, - Selects assigned delivery task, - Chooses delivery status, - Updates status in the database, - Notifies customer. |
| Data | Handles and updates: Booking ID, Driver ID, Delivery status. Representation: Delivery status is stored as predefined status values in the database. |

### View Ride Requests

| Identification | The unique name for the component is “View Ride Requests”, accessible from the Driver Dashboard in the Broom & Zoom mobile application. |
| --- | --- |
| Type | Module: Handles displaying and managing ride requests assigned to the driver. |
| Purpose | Allows drivers to see all pending and accepted ride requests. Helps drivers choose and accept new ride requests efficiently. |
| Function | Handles: Displaying available ride requests, accepting/rejecting requests, and showing details (pickup, destination, customer info). Processes: Fetching and validating requests. Outputs: Updated status and confirmation. |

| Subordinates | Consists of subcomponents: Request Fetcher (retrieves data), Eligibility Validator (checks driver ability), Status Updater (updates status), and Notification Trigger (notifies customer). |
| --- | --- |
| Dependencies | Relies on: Database for ride requests and Notification service for customer updates. Interaction: Updates status in database and sends acceptance/rejection notifications. |
| Interfaces | External: Notification service. Internal: Database for requests and status updates. User Interface: List of requests with details, Accept/Reject buttons, and confirmation messages. |
| Resources | Requires: CPU processing for fetching/validating, Network access for database operations, and Database storage for ride requests and statuses. |
| Processing | Follows these steps: - Open Dashboard, - Select “View Ride Requests”, - System fetches pending requests, - Driver accepts or rejects, - System updates database and notifies customer. |
| Data | Handles and updates: Ride Request ID, Driver ID, Customer ID, Ride status (Pending / Accepted / Rejected). Representation: Stored with predefined status values in the database. |

### Accept / Reject Ride

| Identification | The unique name for the component is “Accept / Reject Ride”, accessible from the Driver Dashboard after viewing ride requests in the Broom & Zoom mobile application. |
| --- | --- |
| Type | Module: Handles driver’s decision to accept or reject assigned ride requests. |
| Purpose | Allows drivers to respond to ride requests by accepting or rejecting them. Updates ride status in real-time and keeps customers informed. |
| Function | Handles: Accepting/rejecting ride requests and notifying customers. Processes: Validating driver action and updating the database. Outputs: Updated status (Accepted/Rejected) and driver confirmation. |
| Subordinates | Consists of subcomponents: Action Validator (validates choice), Status Updater (updates database), and Notification Trigger (notifies customer). |
| Dependencies | Relies on: Database for ride request status updates and Notification service to inform the customer. Interaction: Updates status in the database and sends notifications. |

| Interfaces | External: Notification service. Internal: Database for ride request management. User Interface: Accept/Reject buttons, confirmation messages, and updated status view. |
| --- | --- |
| Resources | Requires: CPU processing for validating action, Network access for database operations, and Database storage for ride request records. |
| Processing | Follows these steps: - Driver views requests, - Chooses Accept or Reject, - System validates action, - Database updates status, - Customer receives notification. |
| Data | Handles and updates: Ride Request ID, Driver ID, Customer ID, Ride Status (Accepted / Rejected). Representation: Stored as predefined values in the database. |

### Trip Status Update

| Identification | The unique name for the component is “Trip Status Update”, accessible from the Driver Dashboard after accepting a ride in the Broom & Zoom mobile application. |
| --- | --- |
| Type | Module: Handles updating the progress of the driver’s trip during and after the ride. |
| Purpose | Allows drivers to update the trip status in real-time (e.g., On the Way, Completed) to keep customers informed about the progress of their ride. |
| Function | Handles: Updating trip status and marking completion. Processes: Validating status changes and updating the database. Outputs: Updated status for customer and driver confirmation. |
| Subordinates | Consists of subcomponents: Status Validator (validates changes), Status Updater (updates database), and Notification Trigger (notifies customer). |
| Dependencies | Relies on: Database for updating trip status and Notification service to inform the customer. Interaction: Updates status in the database and sends real-time notifications. |
| Interfaces | External: Notification service. Internal: Database for trip status updates. User Interface: Status update options (On the Way, Completed), confirmation messages, and status view. |
| Resources | Requires: |

|  | CPU processing for status validation, Network access for database operations, and Database storage for trip status records. |
| --- | --- |
| Processing | Follows these steps: Select active ride, Choose current status (On the Way / Completed), Update status in database, System triggers customer notification. |
| Data | Handles and updates: Ride/Booking ID, Driver ID, Trip Status. Representation: Trip status is stored as predefined status values in the database. |

### Admin Dashboard(User Management)

| Identification | The unique name for the component is “User Management”, accessible from the Admin Dashboard in the Broom & Zoom application. |
| --- | --- |
| Type | Module: Handles creation, update, deletion, and management of all user accounts. |
| Purpose | Manage all registered users: Customers, Maids, and Drivers. Ensure only valid and authorized users can access the system. |
| Function | Handles: Adding, editing, deleting, or suspending users and filtering search. Processes: Validating user info and updating records. Outputs: Updated user list and confirmation. |
| Subordinates | Consists of subcomponents: User Validator (validates input), User Updater (updates records), and Notification Trigger (sends alerts). |
| Dependencies | Relies on: Database for storage and an optional Notification service for user alerts. Interaction: Updates user records and sends notifications if required. |
| Interfaces | External: Notification service. Internal: Database. User Interface: User list with search/filters, Add/Edit/Delete buttons, and confirmation messages. |
| Resources | Requires: CPU processing for validations and Network access for database operations. |
| Processing | Follows these steps: - Open User Management panel, - Select action (Add/Edit/Delete), - Validate input, - Update database - show confirmation. |
| Data | Handles and updates: User ID, |
|  | Name, Email, Phone, Role (Customer/Maid/Driver), Account Status. Representation: Stored with predefined roles and status values. |

### Service Approval & Verification

| Identification | The unique name for the component is “Service Approval & Verification”, accessible from the Admin Dashboard. |
| --- | --- |
| Type | Module: Handles approval and verification of service listings submitted by Maids. |
| Purpose | Ensure only verified services are available to customers. Review and approve/reject maid-submitted services. |
| Function | Handles: Approve/reject service requests and verify credentials. Processes: Validate service info and update database. Outputs: Status updates and notifications. |
| Subordinates | Consists of subcomponents: Service Validator (validates data), Status Updater (updates status), and Notification Trigger (notifies maid). |
| Dependencies | Relies on: Database for service records and Notification service for decision updates. Interaction: Updates status and sends notifications. |
| Interfaces | External: Notification service. Internal: Database. User Interface: List of pending requests, Approve/Reject buttons, and confirmation messages. |
| Resources | Requires: CPU for validation/status updates and Network access for database operations. |
| Processing | Follows these steps: - Admin views pending requests, - Reviews details, - Approves or rejects service, - Database updated and maid notified. |
| Data | Handles and updates: Service ID, Maid ID, Service details, Approval status. Representation: Stored with predefined values (Approved/Rejected). |

### Booking Monitoring

| Identification | The unique name for the component is “Booking Monitoring”, accessible from the Admin Dashboard. |
| --- | --- |
| Type | Module: Monitors all customer bookings. |
| Purpose | Allows admin to view booking statuses and helps detect issues to manage operations efficiently. |
| Function | Handles: Viewing all bookings, filtering by status, and generating reports. Processes: Fetching records and displaying status details. Outputs: Booking list and reports. |
| Subordinates | Consists of subcomponents: Booking Fetcher (retrieves data), Status Analyzer (checks progress), and Report Generator (creates reports). |
| Dependencies | Relies on: Database for booking data. Interaction: Reads booking data and generates analytics/reports. |
| Interfaces | Internal: Database. User Interface: Booking table with filters, status indicators, and search options. |
| Resources | Requires: CPU for processing data and Network access for database. |
| Processing | Follows these steps: Open Monitoring panel, Fetch all bookings, Filter or search bookings, Display status for analysis. |
| Data | Handles and updates: - Booking ID, - Customer ID, - Maid/Driver ID, - Service date/time, - Booking status. Representation: Stored with predefined status values. |

### Feedback Management

| Identification | The unique name for the component is “Feedback Management”, accessible from the Admin Dashboard. |
| --- | --- |
| Type | Module: Handles customer and service feedback. |
| Purpose | Review feedback to improve service quality and resolve complaints efficiently. |
| Function | Handles: Viewing customer feedback, responding/flagging, and analyzing ratings. Processes: Fetching and categorizing feedback. Outputs: Reports and action notifications. |
| Subordinates | Consists of subcomponents: Feedback Fetcher (retrieves data), Feedback Analyzer (highlights issues), and Status Updater (updates feedback status). |
| Dependencies | Relies on: |
|  | Database for feedback and an optional Notification service for alerts. Interaction: Reads and updates feedback in the database. |
| Interfaces | External: Notification system (optional). Internal: Database. User Interface: Feedback list view, Respond/Flag options, and Search/Filter options. |
| Resources | Requires: CPU processing for data categorization and Network access for database operations. |
| Processing | Follows these steps: - Open Feedback panel, - Fetch all feedback, - Review and take actions, - Update database and send notifications if needed. |
| Data | Handles and updates: Feedback ID, Customer ID, Service ID, Feedback text, Status/Rating. Representation: Stored with predefined status and rating values. |

# User Interface Design

## Section Overview

This section describes the user interface design of the Broom and Zoom mobile application. It explains the design principles, graphical components, and overall layout used to ensure a smooth and user-friendly experience for all users. The interface has been designed separately for Customers, Maids, Drivers, and Admin, keeping simplicity, clarity, and usability in focus. This section includes:

Interface Design Rules: Design principles followed to ensure usability, responsiveness, and accessibility using Flutter.

GUI Components: Core UI components and services used in the application, including Flutter widgets and integrated APIs.

Detailed Description: Explanation of screen layouts, navigation flow, and major interface features supported by UI mockups and screenshots.

## Interface Design Rules

The Broom and Zoom user interface follow standard mobile application design practices to provide an intuitive and efficient user experience:

Flutter Framework: Used to build a responsive and consistent user interface across Android devices.

Simplicity: Clean layouts with minimal clutter to help users easily understand and navigate the application.

User-Centric Design: Interfaces are designed keeping non-technical users in mind, ensuring ease of use for customers, maids, and drivers.

Consistency: Uniform color schemes, fonts, buttons, and layouts are used throughout the app to maintain visual consistency.

Accessibility: Clear text, readable fonts, and touch-friendly buttons are used to support all user types.

Role-Based UI: Different dashboards and screens are displayed based on the user role (Customer, Maid, Driver, Admin).

## GUI Components

The following GUI components, frameworks, and services are used in the development of the Broom and Zoom application:

GUI Components: Flutter widgets such as Buttons, Text Fields, Cards, Lists, Forms, and Navigation Drawers are used to create responsive and interactive user interfaces.

Google Maps API: Used for location-based service search and displaying nearby maids and drivers.

WT Authentication: Ensures secure login and role-based access.

One Signal: Used for push notifications related to bookings, approvals, and emergency alerts.

Flutter is used for frontend mobile development, while Node.js with Express handles backend logic and API communication.

MongoDB is used to store user profiles, service details, booking records, ratings, and feedback data securely.

## Detailed User Interface Description

The Broom and Zoom application interface is organized into multiple screens according to different user roles. Each role, including Customer, Maid, Driver, and Admin, is provided with a dedicated dashboard and relevant features to perform their tasks efficiently. The application includes authentication screens such as signup, login, role selection, OTP verification, and password recovery to ensure secure access. All screens are designed with clear navigation, real-time updates, and a user-friendly layout. UI screenshots and wireframes are included to visually demonstrate the interface structure and workflow.

### Admin Home Page

### Admin Login Page

### Admin Dashboard

### Emergency Request

### User Bookings

### Customer Dashboard

### Driver Dashboard

### Notification

### Maid Edit Profile

### Language Page

# Reuse and Relationship to other products

Role in Product Design: The Broom and Zoom project applies reuse by using Flutter for UI development and Node.js with Express for backend services, ensuring consistent and efficient design practices.

Role in Product Implementation: Existing services such as Google Maps API and JWT authentication are reused to support location-based services and secure user access, reducing development time. Reuse is implemented through reusable Flutter widgets, which help maintain consistency across screens and minimize code duplication.

Motivation for Non-Reuse: Some components were not reused due to role-specific requirements or compatibility issues, and were developed separately to meet project needs.

# Design Decisions and Tradeoffs

This section highlights the key design decisions made during the development of the Broom and Zoom application and the tradeoffs considered during the process:

Consistency vs Flexibility: A consistent user interface was implemented using reusable Flutter widgets to maintain uniformity across all screens, even though it limited customization for role-specific pages.

Performance vs Features: The design prioritizes application performance and smooth functionality over heavy animations to ensure fast loading and better performance on low-end mobile devices.

Mobile-First Design: A mobile-first approach was adopted to improve accessibility and ease of use, which required compromising on complex layouts designed for larger screens.

Abandoned Ideas: Features such as advanced animations and real-time video monitoring were excluded due to performance limitations and limited development resources.

These decisions reflect a balance between usability, performance, and efficient resource utilization.

# Pseudocode for components

## Login / Registration

BEGIN

STEP 1: RECEIVE user input: email, selected role (Customer / Maid / Driver) VALIDATE email:

Email is required

Email must be in valid format

Email must not already be registered

IF email validation fails THEN

RETURN error: "Invalid or already registered email"

ELSE

GENERATE OTP

SAVE OTP with expiry time SEND OTP to user's email DISPLAY OTP verification screen

END IF

STEP 2: RECEIVE OTP input VALIDATE OTP:

OTP must match the generated OTP

OTP must not be expired

IF OTP validation fails THEN

RETURN error: "Invalid or expired OTP" ELSE

DISPLAY registration form:

Name

Password

Contact number END IF

STEP 3: RECEIVE user input: name, password, contact number VALIDATE inputs:

Name is required

Password is required (minimum length: 4)

Contact number is required

IF validation fails THEN

RETURN validation errors ELSE

HASH the password

CREATE new user record with role, name, email, and hashed password SAVE user record to database

LOG registration activity

REDIRECT user to login screen with success message END IF

STEP 4: LOGIN PROCESS

RECEIVE login credentials: email, password VERIFY credentials

IF credentials are valid THEN GENERATE JWT token

REDIRECT user to role-based dashboard ELSE

RETURN error: "Invalid login credentials" END IF

CATCH any exceptions LOG error details

DISPLAY error message: "Login or registration failed. Please try again.

END

## Admin(User Management)

BEGIN

STEP 1: SELECT user role (Customer, Maid, Driver) STEP 2: FETCH all users with selected role from database

FILTER users by: hasAccess = 0 → Pending

hasAccess = 1 → Approved hasAccess = 2 → Rejected

STEP 3: DISPLAY dashboard with Pending, Approved, and Rejected users lists

STEP 4: IF admin clicks "Approve" on a user THEN VALIDATE admin comments (must be provided) UPDATE user hasAccess = 1 in database

SEND approval email/notification to user DISPLAY success message

END IF

STEP 5: IF admin clicks "Reject" on a user THEN VALIDATE admin comments (must be provided) UPDATE user hasAccess = 2 in database

SEND rejection email/notification to user DISPLAY success message

END IF

CATCH exceptions LOG errors

DISPLAY "Action failed. Please try again." END

## Maid (Service Status Update)

BEGIN

STEP 1: FETCH all bookings assigned to the maid FILTER bookings by:

status = Pending → Waiting to start status = InProgress → Currently working status = Completed → Finished

STEP 2: DISPLAY maid dashboard with bookings

STEP 3: IF maid updates booking status THEN

VALIDATE new status (Pending, InProgress, Completed) UPDATE booking status in database

NOTIFY customer about status update DISPLAY success message

END IF

CATCH exceptions LOG errors

DISPLAY "Status update failed. Please try again." END

## Driver

BEGIN

STEP 1: FETCH all ride requests assigned to driver FILTER rides by:

status = Pending → Awaiting acceptance status = Accepted → Ride started

status = Completed → Ride finished

STEP 2: DISPLAY driver dashboard with ride requests

STEP 3: IF driver clicks "Accept" on a ride THEN

UPDATE ride status = Accepted NOTIFY customer about acceptance DISPLAY success message

END IF

STEP 4: IF driver clicks "Reject" on a ride THEN UPDATE ride status = Rejected

NOTIFY customer about rejection DISPLAY success message

END IF

STEP 5: IF driver updates ride progress THEN VALIDATE progress input

UPDATE ride status in database NOTIFY customer about progress DISPLAY success message

END IF

CATCH exceptions LOG errors

DISPLAY "Ride action failed. Please try again." END

## Customer

BEGIN

STEP 1: RECEIVE booking input from customer INPUTS: service type, date, time, address VALIDATE all inputs (must not be empty or invalid)

IF validation fails THEN

DISPLAY error message: "Please fill all required fields" STOP

END IF

STEP 2: SAVE booking in database SET booking status = Pending

NOTIFY assigned maid/driver about new booking

DISPLAY confirmation message: "Booking created successfully"

STEP 3: IF customer cancels booking THEN UPDATE booking status = Cancelled NOTIFY maid/driver about cancellation

DISPLAY message: "Booking cancelled successfully"

CATCH exceptions LOG error details

DISPLAY error message: "Booking failed. Please try again." END

## Booking Management

BEGIN

STEP 1: RECEIVE booking input from customer INPUTS: service type, date, time, address VALIDATE all inputs (must not be empty)

IF validation fails THEN

DISPLAY error message: "Please fill all required fields" STOP

END IF

STEP 2: SAVE booking in database SET booking status = Pending

NOTIFY assigned maid/driver about new booking DISPLAY message: "Booking created successfully"

STEP 3: IF customer cancels booking THEN UPDATE booking status = Cancelled NOTIFY maid/driver about cancellation

DISPLAY message: "Booking cancelled successfully"

CATCH exceptions LOG error details

DISPLAY message: "Booking action failed. Please try again." END

## Maid/Driver Approval

BEGIN

STEP 1: FETCH all pending maids/drivers from database FILTER users where hasAccess = 0

STEP 2: DISPLAY list of pending maids/drivers in admin dashboard

STEP 3: IF admin clicks "Approve" THEN VALIDATE admin comments (required) UPDATE user has  Access = 1 in database SEND approval notification/email DISPLAY success message

END IF

STEP 4: IF admin clicks "Reject" THEN VALIDATE admin comments (required) UPDATE user has Access = 2 in database SEND rejection notification/email DISPLAY success message

END IF

CATCH exceptions LOG errors

DISPLAY message: "Approval action failed. Please try again." END

## Service Status Update (Maid/Driver)

BEGIN

STEP 1: FETCH all bookings/assigned tasks

FILTER by status: Pending, InProgress, Completed STEP 2: DISPLAY tasks in dashboard

STEP 3: IF maid/driver updates status THEN

VALIDATE new status (Pending, InProgress, Completed) UPDATE booking status in database

NOTIFY customer about status update

DISPLAY message: "Status updated successfully" END IF

CATCH exceptions LOG errors

DISPLAY message: "Status update failed. Please try again." END

## Emergency Button (Customer Maid)

BEGIN

STEP 1: IF customer clicks "Emergency" THEN CAPTURE current booking/location details SEND alert to assigned maid/driver

SEND alert to admin

DISPLAY message: "Emergency alert sent successfully" END IF

CATCH exceptions LOG errors

DISPLAY message: "Failed to send emergency alert. Try again." END

STEP 2: IF maid clicks "Emergency" THEN CAPTURE current service/booking details SEND alert to assigned customer

SEND alert to admin

DISPLAY message: "Emergency alert sent successfully" END IF

CATCH exceptions LOG errors

DISPLAY message: "Failed to send emergency alert. Try again." END

## Feedback & Rating

BEGIN

STEP 1: DISPLAY completed bookings for customer

STEP 2: RECEIVE feedback and rating input INPUTS: rating (1-5), comments

VALIDATE inputs (rating required, comments optional) IF validation fails THEN

DISPLAY error message: "Please provide valid rating" STOP

END IF

STEP 3: SAVE feedback and rating in database DISPLAY message: "Feedback submitted successfully"

CATCH exceptions LOG errors

DISPLAY message: "Failed to submit feedback. Try again." END

# Design Diagrams

## Class Diagram

## State Chart Diagrams

### Admin State Chart Diagram

### Customer State Chart Diagram

### Maid State Chart Diagram

### Driver State Chart Diagram

## Activity Diagrams

### Login

### Roles(Customer Maid Driver)

### Customer signup

### Customer Dashboard

### Customer Profile Management

### Customer Search and Filter

### Customer Booking Management

### Customer Booking History

### Customer Rating and Reviews

### Customer Anti-Harassment

### Maid Signup

### Maid Dashboard

### Maid Profile Management

### Maid Booking Management

### Maid Anti-Harassment

### Maid Feedback

### Driver Signup

### Driver Dashboard

### Driver Profile Management

### Driver Vehicles Information

### Driver Booking Management

### Driver End Trip

### Admin Login

### Admin Dashboard

### Maid Approval Management

### Driver Approval Management

### Customer Account Management

### Feedback Complaint Management

### Account Suspension/Reactivation

## Sequence Diagram

### Login

### Customer Signup

### Roles(Customer , Maid , Driver)

### Customer Dashboard

### Customer Profile Management

### Customer Search And Filter

### Customer Booking Management

### Customer Rating And Review

### Customer Anti-Harassment

### Maid Signup

### Maid Profile Management

### Maid Dashboard

### Maid Booking Management

### Maid Anti-Harassment

### Maid Feedback

### Driver Signup

### Driver Dashboard

### Driver Profile Management

### Vehicle Information

### Driver Booking Management

### Driver End-Trip Feedback

### Admin Login

### Admin Dashboard

### Approval Management System (Customer, Maid, Driver)

### Feedback and Complaint

### Account Suspension And Reactivation

## Use Case Diagrams

### Admin

### Customer

### Maid

### Driver

## Component Diagram

Test Cases

| Test Case ID | BZ-01-01 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Sign Up (Customer) | Test Case Description | Verifies that a customer can successfully create an account on the Broom & Zoom application by entering valid details and completing OTP verification. It also validates error handling for invalid inputs. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

# Signup Customer

| S. No | Prerequisites: |
| --- | --- |
| 1 | User must have a valid mobile number / email. |
| 2 | Broom & Zoom mobile application must be installed. |
| 3 | Internet connection must be available. |
| 4 | OTP service must be active. |

Initial Execution

| Test Scenario | User attempts to create an account using valid and invalid signup information. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App should launch successfully | App launched | Pass |
| 2 | Click on Sign Up button | Sign Up screen should appear | Sign Up screen displayed | Pass |
| 3 | Click Sign Up without entering data | Validation errors shown | Validation messages displayed | Pass |

| 4 | Enter invalid email / phone number | Error message displayed | Error shown | Pass |
| --- | --- | --- | --- | --- |
| 5 | Enter valid name, email/phone, password | Inputs accepted | Inputs accepted | Pass |
| 6 | Click Register button | OTP sent to user | OTP not sent due to backend issue | Fail |
| 7 | Enter invalid OTP | OTP validation error | Error displayed | Pass |
| 8 | Click Back to Sign Up | Redirect to signup screen | Redirected successfully | Pass |

Reset Execution

| Test Scenario | Customer retries signup after fixing backend OTP service. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App opens successfully | App opened | Pass |
| 2 | Navigate to Sign Up screen | Signup screen displayed | Displayed | Pass |
| 3 | Enter valid customer details | Inputs accepted | Accepted | Pass |
| 4 | Click Register | OTP sent successfully | OTP received | Pass |

| 5 | Enter valid OTP | OTP verified | OTP verified | Pass |
| --- | --- | --- | --- | --- |
| 6 | System creates customer account | Account created | Account created | Pass |
| 7 | User redirected to Home screen | Home screen displayed | Displayed | Pass |

# Signup Maid

| Test Case ID | BZ-01-02 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Sign Up (Maid) | Test Case Description | Verifies that a maid can successfully register on the Broom & Zoom application by providing personal details, CNIC, experience information, and completing OTP verification. It also validates error handling for invalid inputs and incomplete information. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Maid must have a valid mobile number. |
| 2 | Maid must have a valid CNIC. |
| 3 | Broom & Zoom mobile application must be installed. |
| 4 | Internet connection must be available. |
| 5 | OTP service must be active. |

Initial Execution

| Test Scenario | Maid attempts to register using valid and invalid signup information. |  |  |  |
| --- | --- | --- | --- | --- |
| Step No | Step Details | Expected Result | Actual Result | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App should launch successfully | App launched | Pass |

| 2 | Click on Sign Up | Sign Up options displayed | Options displayed | Pass |
| --- | --- | --- | --- | --- |
| 3 | Select Sign Up as Maid | Maid registration form opens | Form opened | Pass |
| 4 | Click Register without entering data | Validation errors displayed | Errors shown | Pass |
| 5 | Enter invalid CNIC format | CNIC validation error | Error displayed | Pass |
| 6 | Enter valid personal details (Name, CNIC, Phone) | Inputs accepted | Inputs accepted | Pass |
| 7 | Select experience and availability | Data accepted | Data accepted | Pass |
| 8 | Click Register button | OTP sent to maid | OTP not sent due to backend issue | FAIL |
| 9 | Enter invalid OTP | OTP validation error | Error displayed | Pass |
| 10 | Click Back to Signup | Redirect to signup screen | Redirected | Pass |

Reset Execution

| Test Scenario | Maid retries signup after OTP service issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App opens successfully | App opened | Pass |
| 2 | Navigate to Sign Up as Maid | Maid signup form displayed | Displayed | Pass |
| 3 | Enter valid maid details | All inputs accepted | Accepted | Pass |
| 4 | Click Register | OTP sent successfully | OTP received | Pass |
| 5 | Enter valid OTP | OTP verified successfully | Verified | Pass |
| 6 | System creates maid account | Account created | Account created | Pass |
| 7 | Maid account sent for admin approval | Status set to “Pending” | Pending approval | Pass |
| 8 | Maid redirected to waiting screen | Confirmation displayed | Displayed | Pass |

# Signup Driver

| Test Case ID | BZ-01-03 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Sign Up (Drive) | Test Case Description | Verifies tha |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Driver must have a valid mobile number. |
| 2 | Driver must have a valid CNIC. |
| 3 | Driver must have a valid driving license. |
| 4 | Broom & Zoom mobile application must be installed. |
| 5 | Internet connection must be available. |
| 6 | OTP service must be active. |

| Test Scenario | Driver attempts to register using valid and invalid signup information. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App should launch successfully | App opened | Pass |
| 2 | Click on Sign Up | Sign Up options displayed | Options displayed | Pass |
| 3 | Select Sign Up as Driver | Driver registration form opens | Form opened | Pass |
| 4 | Click Register without entering data | Validation errors displayed | Errors shown | Pass |
| 5 | Enter invalid CNIC or License number | Validation error shown | Error displayed | Pass |
| 6 | Enter valid personal details (Name, CNIC, Phone) | Inputs accepted | Accepted | Pass |
| 7 | Enter valid vehicle details (Type, Number) | Vehicle details accepted | Accepted | Pass |
| 8 | Click Register button | OTP sent to driver | OTP not sent (Backend issue) | Fail |
| 9 | Enter invalid OTP | OTP validation error | Error displayed | Pass |
| 10 | Click Back to Signup | Redirect to signup screen | Redirected | Pass |

Initial Execution

Reset Execution

# Login(Customer, Maid, Driver)

| Test Scenario | Driver retries signup after OTP service issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App opens successfully | App opened | Pass |
| 2 | Navigate to Sign Up as Driver | Driver signup form displayed | Displayed | Pass |
| 3 | Enter valid driver details | All inputs accepted | Accepted | Pass |
| 4 | Click Register | OTP sent successfully | OTP received | Pass |
| 5 | Enter valid OTP | OTP verified successfully | Verified | Pass |
| 6 | System creates driver account | Account created | Account created | Pass |
| 7 | Driver account sent for admin approval | Status set to “Pending” | Pending approval | Pass |
| 8 | Driver redirected to waiting screen | Confirmation displayed | Displayed | Pass |

| Test Case ID | BZ-01-04 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Sign Up (Drive) | Test Case Description | Verifies that registered users (Customer, Maid, and Driver) can log in to the Broom & Zoom application using valid credentials and that the system correctly redirects users to their respective dashboards based on role. It also validates error handling for invalid login attempts. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer, Maid, and Driver accounts must be registered. |
| 2 | Maid and Driver accounts must be approved by Admin. |
| 3 | Broom & Zoom mobile application must be accessible. |
| 4 | Internet connection must be available. |

Initial Execution

| Test Scenario | Customer, Maid, and Driver attempt to log in using valid and invalid credentials. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App opens successfully | App opened | Pass |
| 2 | Navigate to Login screen | Login screen displayed | Displayed | Pass |
| 3 | Click Login without credentials | Validation messages displayed | Errors shown | Pass |
| 4 | Enter unregistered phone/email | Error message displayed | Error shown | Pass |
| 5 | Enter valid Customer credentials | Dashboard loaded successfully | Dashboard loaded | Pass |
| 6 | Logout from Customer account | Session terminated | Logged out | Pass |
| 7 | Enter valid Maid credentials | Maid dashboard redirected | Login failed (Not approved) | FAIL |
| 8 | Enter valid Driver credentials | Driver dashboard redirected | Dashboard loaded | Pass |

Reset Execution

| Test Scenario | Maid account is approved and login is retried. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App opens | App opened | Pass |
| 2 | Navigate to Login screen | Login screen displayed | Displayed | Pass |
| 3 | Enter approved Maid credentials | Maid logged in successfully | Login successful | Pass |
| 4 | System redirects to Maid Dashboard | Maid dashboard displayed | Displayed | Pass |
| 5 | Logout Maid account | Session ended | Logged out | Pass |
| 6 | Enter valid Driver credentials | Driver logged in successfully | Login successful | Pass |
| 7 | System redirects to Driver Dashboard | Driver dashboard displayed | Displayed | Pass |

# Admin Login

| Test Case ID | BZ-01-05 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Admin Login | Test Case Description | Verifies that the admin can successfully log in to the Broom & Zoom application using valid credentials and access the admin dashboard. It also validates error handling for invalid login attempts. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Admin account must already exist in the system. |
| 2 | Admin role must be correctly assigned in the backend. |
| 3 | Broom & Zoom application must be accessible. |
| 4 | Internet connection must be available. |

Initial Execution

| Test Scenario | Admin attempts to log in using valid and invalid credentials. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | Application opens successfully | App opened | Pass |
| 2 | Navigate to Login screen | Login screen displayed | Login screen displayed | Pass |
| 3 | Click Login without credentials | Validation errors displayed | Validation messages shown | Pass |
| 4 | Enter invalid admin credentials | Error message displayed | Error shown | Pass |
| 5 | Enter valid admin credentials | Admin authenticated | Auth failed (Backend role issue) | FAIL |
| 6 | Click Retry Login | System allows retry | Retry allowed | Pass |
| 7 | Click Back to Login | Redirect to login screen | Redirected | Pass |

Reset Execution

| Test Scenario | Admin retries login after backend role issue is resolved |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App opens successfully | App opened | Pass |
| 2 | Navigate to Login screen | Login screen displayed | Displayed | Pass |
| 3 | Enter valid admin credentials | Admin logged in successfully | Login successful | Pass |
| 4 | System redirects to Admin Dashboard | Admin dashboard displayed | Dashboard displayed | Pass |
| 5 | Admin session created successfully | Session active | Session active | Pass |

# Forgot Password(All Roles)

| Test Case ID | BZ-01-06 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Forgot Password (All Roles) | Test Case Description | Verifies that users of all roles (Customer, Maid, Driver, and Admin) can recover their account password using the forgot password functionality by receiving and verifying OTP, and successfully updating their password. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer, Maid, Driver, and Admin accounts must exist. |
| 2 | Registered email/phone number must be accessible. |
| 3 | Broom & Zoom application must be accessible. |
| 4 | Internet connection must be available. |
| 5 | OTP service must be active. |

Initial Execution

| Test Scenario | User attempts to reset password using invalid and valid information. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App opens successfully | App opened | Pass |
| 2 | Navigate to Login screen | Login screen displayed | Displayed | Pass |
| 3 | Click Forgot Password | Forgot password screen opens | Screen opened | Pass |
| 4 | Enter unregistered email/phone | Error message displayed | Error shown | Pass |
| 5 | Enter registered email/phone | OTP sent to user | OTP not sent (Backend issue) | FAIL |
| 6 | Enter invalid or expired OTP | OTP validation error | Error displayed | Pass |
| 7 | Click Resend OTP | New OTP sent | OTP sent | Pass |
| 8 | Enter valid OTP | OTP verified | OTP verified | Pass |
| 9 | Enter new password and confirm | Password updated in DB | Not updated in database | FAIL |
| 10 | Redirect to Login screen | Login screen displayed | Displayed | Pass |

Reset Execution

| Test Scenario | User retries forgot password after backend issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Open Broom & Zoom application | App opens successfully | App opened | Pass |
| 2 | Navigate to Forgot Password screen | Screen displayed | Displayed | Pass |
| 3 | Enter registered email/phone | OTP sent successfully | OTP received | Pass |
| 4 | Enter valid OTP | OTP verified successfully | Verified | Pass |
| 5 | Enter new password and confirm | Password updated successfully | Updated | Pass |
| 6 | User redirected to Login screen | Login screen displayed | Displayed | Pass |
| 7 | Login with new password (all roles) | Login successful | Login successful | Pass |

# Reset Password OTP

| Test Case ID | BZ-01-07 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Reset Password OTP | Test Case Description | Verifies that a user (Customer/Maid/Driver) can successfully reset their password by verifying a valid OTP sent to their registered contact and entering a new password. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | User must have a registered account in Broom & Zoom. |
| 2 | User must have access to the registered email/phone for OTP. |
| 3 | Internet connection must be available. |
| 4 | Backend OTP service (Node.js) must be operational. |

Initial Execution

| Test Scenario | User attempts to reset password with invalid OTP and database update failure. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Click on "Forgot Password" from Login | OTP screen displayed | Screen displayed | Pass |
| 2 | Enter registered email/phone | OTP sent successfully | OTP received | Pass |
| 3 | Enter an incorrect/invalid OTP | Error: "Invalid OTP" shown | Error displayed | Pass |
| 4 | Wait for OTP expiry and enter it | Error: "OTP Expired" shown | Expired message shown | Pass |
| 5 | Click "Resend OTP" | New OTP sent successfully | OTP not sent (Backend issue) | FAIL |
| 6 | Enter valid OTP and new password | OTP verified & Password updated | Not updated in DB | FAIL |

Reset Execution

| Test Scenario | User successfully resets password after backend and Resend OTP issues are fixed. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Initiate Forgot Password flow | OTP screen displayed | Displayed | Pass |
| 2 | Enter valid OTP within time limit | OTP verified successfully | Verified | Pass |
| 3 | Enter new password and confirm | Password fields accepted | Accepted | Pass |
| 4 | Click "Reset Password" button | Password updated in database | Updated | Pass |
| 5 | Verify OTP is marked as used | OTP cannot be reused | Reuse blocked | Pass |
| 6 | Redirect to Login screen | Login screen displayed | Displayed | Pass |
| 7 | Login with the newly set password | User logged in successfully | Successful | Pass |

# Verify OTP

| Test Case ID | BZ-01-08 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Verify OTP | Test Case Description | Verifies that the system correctly validates the 6-digit OTP, handles incorrect entries, manages expiry time, and prevents the reuse of the same OTP in the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | User must have initiated a process that requires OTP (Signup/Forgot Password). |
| 2 | OTP must have been sent to the user's registered device/email. |
| 3 | OTP verification screen must be active. |
| 4 | Internet connection must be stable. |

Initial Execution

| Test Scenario | System handles incorrect, expired, and duplicate OTP entries. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Enter a 4-digit OTP instead of 6 | System prompts for 6 digits | Error displayed | Pass |
| 2 | Enter an incorrect 6-digit OTP | Error: "Invalid OTP" message | Error displayed | Pass |
| 3 | Wait for OTP to expire and enter it | Error: "OTP Expired" message | Expired message shown | Pass |
| 4 | Click "Resend OTP" after expiry | New OTP generated and sent | OTP not sent (Backend issue) | FAIL |
| 5 | Enter a previously used OTP | Error: "OTP already used" | Accepted (Security flaw) | FAIL |

Reset Execution

| Test Scenario | User successfully verifies OTP after backend fixes for resending and reuse prevention. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Click "Resend OTP" | New OTP received successfully | Received | Pass |
| 2 | Enter the newly received valid OTP | OTP verified successfully | Verified | Pass |
| 3 | Attempt to re-enter the same OTP | Reuse is blocked by system | Reuse blocked | Pass |
| 4 | Check system logs for verification | Entry logged in Audit logs | Logged | Pass |
| 5 | Proceed to next screen automatically | Redirection successful | Redirected | Pass |

# Customer Dashboard

| Test Case ID | BZ-01-09 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Customer Dashboard | Test Case Description | Verifies that a logged-in customer can successfully access the customer dashboard, view available services, navigate through dashboard options, and perform basic actions such as searching services and viewing profile information. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer must be registered and logged in successfully. |
| 2 | Customer account must be active. |
| 3 | Broom & Zoom application must be accessible. |
| 4 | Internet connection must be available. |

Initial Execution

| Test Scenario | Customer accesses the dashboard and interacts with available features |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid Customer credentials | Customer logged in successfully | Login successful | Pass |
| 2 | Redirect to Customer Dashboard | Dashboard displayed | Dashboard displayed | Pass |
| 3 | View available services (Maid/Driver) | Services list visible | Services displayed | Pass |
| 4 | View banner & promotional section | Banner visible | Banner displayed | Pass |
| 5 | Click on Search Service | Search screen opens | Search screen opened | Pass |
| 6 | Apply filter (location/service type) | Filtered results displayed | Not filtered (Backend issue) | FAIL |
| 7 | Click on service provider profile | Profile details displayed | Profile displayed | Pass |
| 8 | Navigate back to dashboard | Dashboard displayed | Displayed | Pass |

Reset Execution

| Test Scenario | Customer retries dashboard actions after backend issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid customer credentials | Login successful | Successful | Pass |
| 2 | Dashboard loads completely | All components visible | Components displayed | Pass |
| 3 | Apply service filters | Results filtered correctly | Filtered results shown | Pass |
| 4 | View service provider profile | Profile details visible | Profile visible | Pass |
| 5 | Navigate to Profile section | Profile page opens | Profile page opened | Pass |
| 6 | Return to dashboard | Dashboard displayed | Displayed | Pass |

# Maid Dashboard

| Test Case ID | BZ-01-10 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Maid Dashboard | Test Case Description | Verifies that a logged-in maid can successfully access the maid dashboard, view assigned jobs, manage availability, update profile information, and navigate through dashboard features of the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Maid must be registered and logged in successfully. |
| 2 | Maid account must be approved by admin. |
| 3 | Maid profile must be completed. |
| 4 | Broom & Zoom application must be accessible. |

Initial Execution

| Test Scenario | Maid accesses the dashboard and interacts with available features. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid Maid credentials | Maid logged in successfully | Login successful | Pass |
| 2 | Redirect to Maid Dashboard | Dashboard displayed | Dashboard displayed | Pass |
| 3 | View assigned jobs | Job list displayed | Jobs displayed | Pass |
| 4 | View job details | Job details visible | Details visible | Pass |
| 5 | Update availability status | Status updated successfully | Status not updated (Backend issue) | FAIL |
| 6 | Navigate to profile section | Profile page opens | Profile opened | Pass |
| 7 | Update profile information | Profile updated successfully | Profile updated | Pass |
| 8 | Navigate back to dashboard | Dashboard displayed | Displayed | Pass |

Reset Execution

| Test Scenario | Maid retries dashboard actions after backend issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid maid credentials | Login successful | Successful | Pass |
| 2 | Dashboard loads fully | All components visible | Components visible | Pass |
| 3 | Update availability status | Status updated successfully | Status updated | Pass |
| 4 | View assigned jobs | Jobs list visible | Jobs visible | Pass |
| 5 | Accept or reject job request | Action processed successfully | Processed | Pass |
| 6 | Logout from dashboard | Maid logged out | Logged out | Pass |

# Driver Dashboard

| Test Case ID | BZ-01-11 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Driver Dashboard | Test Case Description | Verifies that a logged-in driver can successfully access the driver dashboard, view assigned rides/jobs, manage availability status, update profile details, and navigate through dashboard features of the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Driver must be registered and logged in successfully. |
| 2 | Driver account must be approved by admin. |
| 3 | Driver profile must be completed. |
| 4 | Broom & Zoom application must be accessible. |
| 5 | Internet connection must be available. |

| Test Scenario | Driver accesses the dashboard and interacts with available features. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid Driver credentials | Driver logged in successfully | Login successful | Pass |
| 2 | Redirect to Driver Dashboard | Dashboard displayed | Dashboard displayed | Pass |
| 3 | View assigned rides/jobs | Ride list displayed | Rides displayed | Pass |
| 4 | View ride/job details | Details visible | Details visible | Pass |
| 5 | Update availability status | Status updated successfully | Status not updated (Backend issue) | FAIL |
| 6 | Navigate to profile section | Profile page opens | Profile opened | Pass |
| 7 | Update profile information | Profile updated successfully | Profile updated | Pass |
| 8 | Navigate back to dashboard | Dashboard displayed | Displayed | Pass |

Reset Execution

| Test Scenario | Driver retries dashboard actions after backend issue is resolved |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid driver credentials | Login successful | Successful | Pass |
| 2 | Dashboard loads completely | All components visible | Components visible | Pass |
| 3 | Update availability status | Status updated successfully | Status updated | Pass |
| 4 | Accept or reject ride request | Request processed successfully | Processed | Pass |
| 5 | View updated ride status | Status updated correctly | Updated | Pass |
| 6 | Logout from dashboard | Driver logged out | Logged out | Pass |

# Admin Dashboard

| Test Case ID | BZ-01-12 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Admin Dashboard | Test Case Description | Verifies that the admin can successfully access the admin dashboard, view system statistics, manage users (customers, maids, drivers), approve or reject service providers, and monitor overall system activities in the Broom and Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Admin must be registered and logged in successfully. |
| 2 | Admin account must be active. |
| 3 | Broom & Zoom application must be accessible. |
| 4 | Internet connection must be available. |

Initial Execution

| Test Scenario | Admin accesses dashboard and performs management operations |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid Admin credentials | Admin logged in successfully | Login successful | Pass |
| 2 | Redirect to Admin Dashboard | Dashboard displayed | Dashboard displayed | Pass |
| 3 | View system statistics (Users, Bookings) | Statistics visible | Stats visible | Pass |
| 4 | Navigate to Approval section | Approval list displayed | List displayed | Pass |
| 5 | Approve a Maid account | Maid approved successfully | Not saved (DB issue) | FAIL |
| 6 | Reject a Driver account | Driver rejected successfully | Rejection successful | Pass |
| 7 | View list of Customers | Customer list displayed | List displayed | Pass |
| 8 | Disable a Customer account | Account disabled | Account disabled | Pass |
| 9 | Navigate back to dashboard | Dashboard displayed | Displayed | Pass |

| Test Scenario | Admin retries dashboard actions after backend issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid admin credentials | Login successful | Successful | Pass |
| 2 | Dashboard loads completely | All admin modules visible | Modules visible | Pass |
| 3 | Approve maid account | Approval saved successfully | Approved | Pass |
| 4 | View updated approval status | Status updated successfully | Updated | Pass |
| 5 | Manage user accounts | Actions applied successfully | Applied | Pass |
| 6 | View reports/logs | Reports/Logs visible | Visible | Pass |
| 7 | Logout from admin dashboard | Admin logged out | Logged out | Pass |

# Complete Profile Customer

| Test Case ID | BZ-01-13 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Complete profile customer | Test Case Description | Verifies that a customer can successfully complete and update their profile by uploading CNIC picture, entering address details, selecting city/area, and saving the information in the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer must be registered and logged in. |
| 2 | Customer account must be active. |
| 3 | Profile completion page must be accessible. |
| 4 | Internet connection must be available. |
| 5 | Maid CNIC image file must be available on device. |

Initial Execution

| Test Scenario | Customer completes profile with invalid and valid data. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid credentials | Customer logged in successfully | Login successful | Pass |
| 2 | Navigate to Complete Profile | Profile page opens | Page opened | Pass |
| 3 | Upload invalid CNIC format | Error message displayed | Error displayed | Pass |
| 4 | Upload valid CNIC (jpg/png) | Image uploaded successfully | Image uploaded | Pass |
| 5 | Leave address field empty | Validation error shown | Validation shown | Pass |
| 6 | Enter complete address | Address accepted | Address accepted | Pass |
| 7 | Select city/area from dropdown | City/area selected | Selected | Pass |
| 8 | Click Save Profile | Profile saved successfully | Not saved (DB issue) | FAIL |
| 9 | Redirect to dashboard | Customer dashboard displayed | Not redirected | FAIL |

Reset Execution

| Test Scenario | Customer retries profile completion after backend issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as customer | Login successful | Successful | Pass |
| 2 | Open Complete Profile page | Page displayed | Displayed | Pass |
| 3 | Upload CNIC image | Image uploaded | Uploaded | Pass |
| 4 | Enter address | Address saved | Saved | Pass |
| 5 | Select city/area | City/area saved | Saved | Pass |
| 6 | Click Save Profile | Profile updated successfully | Updated | Pass |
| 7 | View profile summary | Updated info visible | Visible | Pass |
| 8 | Redirect to customer dashboard | Dashboard displayed | Displayed | Pass |

# Complete Profile Miad

| Test Case ID | BZ-01-14 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Complete profile maid | Test Case Description | Verifies that a maid can successfully complete her profile by uploading CNIC, entering experience details, selecting skills/services, and saving the information. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Maid must be registered and logged in. |
| 2 | Maid account must be in "Pending" or "Active" status. |
| 3 | Profile completion page must be accessible from the dashboard. |
| 4 | Internet connection must be available. |
| 5 | Valid CNIC image file must be available on the device. |

Initial Execution

| Test Scenario | Maid completes profile with missing and valid professional data. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid maid credentials | Maid logged in successfully | Login successful | Pass |
| 2 | Navigate to Complete Profile | Profile page opens | Page opened | Pass |
| 3 | Upload invalid CNIC format | Error message displayed | Error displayed | Pass |
| 4 | Upload valid CNIC (jpg/png) | Image uploaded successfully | Image uploaded | Pass |
| 5 | Leave Experience/Skills fields empty | Validation error shown | Validation shown | Pass |
| 6 | Enter Experience and select Skills | Data accepted | Data accepted | Pass |
| 7 | Select service area/city | Area selected successfully | Selected | Pass |
| 8 | Click Save Profile | Profile saved successfully | Not saved (DB issue) | FAIL |
| 9 | Redirect to Maid Dashboard | Dashboard displayed | Not redirected | FAIL |

Reset Execution

| Test Scenario | Maid retries profile completion after backend database issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as maid | Login successful | Successful | Pass |
| 2 | Open Complete Profile page | Page displayed | Displayed | Pass |
| 3 | Upload CNIC image | Image uploaded | Uploaded | Pass |
| 4 | Enter experience details | Experience saved | Saved | Pass |
| 5 | Select skills and service area | Skills/Area saved | Saved | Pass |
| 6 | Click Save Profile | Profile updated successfully | Updated | Pass |
| 7 | View profile summary | Updated info visible | Visible | Pass |
| 8 | Redirect to maid dashboard | Dashboard displayed | Displayed | Pass |

# Complete Profile Driver

| Test Case ID | BZ-01-15 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Complete profile Driver | Test Case Description | Verifies that a driver can successfully complete their profile by uploading CNIC and License pictures, entering vehicle details, and saving the information in the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Driver must be registered and logged in. |
| 2 | Driver account status must be "Pending" or "Active". |
| 3 | Profile completion page must be accessible. |
| 4 | Internet connection must be available. |
| 5 | Valid CNIC and Driving License images must be available on the device. |

Initial Execution

| Test Scenario | Driver completes profile with invalid and valid professional data. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid driver credentials | Driver logged in successfully | Login successful | Pass |
| 2 | Navigate to Complete Profile | Profile page opens | Page opened | Pass |
| 3 | Upload invalid file format for License | Error message displayed | Error displayed | Pass |
| 4 | Upload valid CNIC and License (jpg/png) | Images uploaded successfully | Images uploaded | Pass |
| 5 | Leave Vehicle Number field empty | Validation error shown | Validation shown | Pass |
| 6 | Enter valid Vehicle Details (Type/Number) | Details accepted | Details accepted | Pass |
| 7 | Select city and service areas | Area selected successfully | Selected | Pass |
| 8 | Click Save Profile | Profile saved successfully | Not saved (DB issue) | FAIL |
| 9 | Redirect to Driver Dashboard | Driver dashboard displayed | Not redirected | FAIL |

Reset Execution

| Test Scenario | Driver retries profile completion after backend issue is resolved. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as driver | Login successful | Successful | Pass |
| 2 | Open Complete Profile page | Page displayed | Displayed | Pass |
| 3 | Upload CNIC and License images | Images uploaded successfully | Uploaded | Pass |
| 4 | Enter vehicle information | Vehicle details saved | Saved | Pass |
| 5 | Select city/area | City/area saved | Saved | Pass |
| 6 | Click Save Profile | Profile updated successfully | Updated | Pass |
| 7 | View profile summary | Updated info visible | Visible | Pass |
| 8 | Redirect to driver dashboard | Dashboard displayed | Displayed | Pass |

# Edit Profile Customer

| Test Case ID | BZ-01-16 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Edit profile Customer | Test Case Description | Verifies that a registered customer can successfully modify their existing profile information, such as name, contact details, and address, and save changes in the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer must be logged in. |
| 2 | Customer must have a completed profile. |
| 3 | Edit Profile option must be visible in the account settings/dashboard. |
| 4 | Stable internet connection must be available. |

Initial Execution

| Test Scenario | Customer attempts to edit profile with invalid and valid updated data. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with valid credentials | Customer logged in successfully | Login successful | Pass |
| 2 | Navigate to Edit Profile screen | Profile editing form opens | Form opened | Pass |
| 3 | Clear the "Name" field and click save | Validation error "Name is required" shown | Error displayed | Pass |
| 4 | Enter new valid Name and Phone | Changes accepted in form | Data accepted | Pass |
| 5 | Update the residential address | Address field updated | Address updated | Pass |
| 6 | Change the City/Area from dropdown | New area selected | Area selected | Pass |
| 7 | Click Update/Save Profile | Profile updated in database | Not saved (Backend error) | FAIL |
| 8 | Check for success message | "Profile Updated" message shown | No message shown | FAIL |

Reset Execution

| Test Scenario | Customer retries editing profile after backend update issue is fixed. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Customer | Login successful | Successful | Pass |
| 2 | Open Edit Profile screen | Existing data loaded in fields | Data loaded | Pass |
| 3 | Modify profile information | Data edited successfully | Edited | Pass |
| 4 | Click Save/Update button | Profile updated successfully | Updated | Pass |
| 5 | Verify changes in profile view | New information is visible | Changes visible | Pass |
| 6 | Redirect to Customer Dashboard | Dashboard displayed | Displayed | Pass |

# Edit Profile Maid

| Test Case ID | BZ-01-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Edit profile Maid | Test Case Description | Verifies that a registered maid can successfully modify her profile information, including professional experience, skills/services, and service area in the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Maid must be logged in with a valid account. |
| 2 | Maid must have a previously completed profile. |
| 3 | The account must be in "Active" or "Approved" status to allow modifications. |
| 4 | Stable internet connection must be available. |

Initial Execution

| Test Scenario | Maid attempts to update profile with valid and invalid data changes. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with maid credentials | Maid logged in successfully | Login successful | Pass |
| 2 | Navigate to Edit Profile screen | Profile editing form opens | Form opened | Pass |
| 3 | Clear the "Experience" field and save | Validation error shown | Error displayed | Pass |
| 4 | Update experience (e.g., from 2 to 3 years) | New value accepted | Data accepted | Pass |
| 5 | Modify selected skills/services | New skills selected | Skills updated | Pass |
| 6 | Change the Service Area/City | New area selected | Area selected | Pass |
| 7 | Click Update/Save Profile | Data updated in database | Not saved (Backend issue) | FAIL |
| 8 | Check for success notification | "Profile Updated" message shown | No message shown | FAIL |

Reset Execution

| Test Scenario | Maid retries profile update after the database connectivity/backend issue is fixed. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Maid | Successful login | Successful | Pass |
| 2 | Open Edit Profile screen | Existing data loaded correctly | Data loaded | Pass |
| 3 | Re-enter updated professional info | Data modified successfully | Edited | Pass |
| 4 | Click Save/Update button | Profile updated successfully | Updated | Pass |
| 5 | Verify changes in profile view | New details are visible | Changes visible | Pass |
| 6 | Redirect to Maid Dashboard | Dashboard displayed | Displayed | Pass |

# Edit Profile Driver

| Test Case ID | BZ-01-18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Edit profile Driver | Test Case Description | Verifies that a registered driver can successfully modify their profile information, including vehicle details, license status, and service area in the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Driver must be logged in with a valid account. |
| 2 | Driver must have a previously completed profile. |
| 3 | Driver account must be active. |
| 4 | Stable internet connection must be available. |

Initial Execution

| Test Scenario | Driver attempts to update profile with valid and invalid data changes. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login with driver credentials | Driver logged in successfully | Login successful | Pass |
| 2 | Navigate to Edit Profile screen | Profile editing form opens | Form opened | Pass |
| 3 | Clear the "Vehicle Number" field and save | Validation error shown | Error displayed | Pass |
| 4 | Update Vehicle Details (e.g., Change car model) | New details accepted | Data accepted | Pass |
| 5 | Modify selected Service Areas | New areas selected | Areas updated | Pass |
| 6 | Upload a new License image (valid format) | Image uploaded successfully | Image uploaded | Pass |
| 7 | Click Update/Save Profile | Data updated in database | Not saved (Backend issue) | FAIL |
| 8 | Check for success notification | "Profile Updated" message shown | No message shown | FAIL |

Reset Execution

| Test Scenario | Driver retries profile update after the backend/database issue is fixed. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Driver | Successful login | Successful | Pass |
| 2 | Open Edit Profile screen | Existing data loaded correctly | Data loaded | Pass |
| 3 | Re-enter updated vehicle/personal info | Data modified successfully | Edited | Pass |
| 4 | Click Save/Update button | Profile updated successfully | Updated | Pass |
| 5 | Verify changes in profile view | New details are visible | Changes visible | Pass |
| 6 | Redirect to Driver Dashboard | Dashboard displayed | Displayed | Pass |

# Booking Process (Customer, Maid, Driver)

| Test Case ID | BZ-02-19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Booking Process (Customer, Maid, Driver) | Test Case Description | Verifies that the complete booking process works correctly, including booking creation by the customer, and acceptance or rejection by maid/driver in the Broom & Zoom application |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 16 March 2026 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer and Maid/Driver must be registered and logged in. |
| 2 | Service providers (maid/driver) must be available. |
| 3 | Customer profile must be completed. |
| 4 | Stable internet connection must be available. |

Initial Execution

| Test Scenario | Customer creates a booking, but maid/driver response or system update fails. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Customer | Customer logged in successfully | Login successful | Pass |
| 2 | Search for maid/driver | List of providers displayed | List shown | Pass |
| 3 | Select a provider | Profile opened | Opened | Pass |
| 4 | Click “Book Now” | Booking form opened | Opened | Pass |
| 5 | Enter booking details (date, time, location) | Input accepted | Accepted | Pass |
| 6 | Confirm booking | Booking created successfully | Not created | FAIL |
| 7 | Login as Maid/Driver | Login successful | Successful | Pass |
| 8 | View booking request | Request displayed | Displayed | Pass |
| 9 | Accept booking | Booking accepted | Not accepted | FAIL |

Reset Execution

| Test Scenario | Customer and service provider retry booking after fixing system issues. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Customer | Successful login | Successful | Pass |
| 2 | Create booking with valid details | Booking created | Created | Pass |
| 3 | Login as Maid/Driver | Successful login | Successful | Pass |
| 4 | View booking request | Request visible | Visible | Pass |
| 5 | Accept booking | Booking accepted | Accepted | Pass |
| 6 | Verify booking status (Customer) | Status updated to “Accepted” | Updated | Pass |
| 7 | Complete booking | Status updated to “Completed” | Completed | Pass |
| 8 | Check booking history | Booking visible in history | Visible | Pass |

# Notification System (Booking & Updates)

| Test Case ID | BZ-02-20 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Notification System (Booking & Updates) | Test Case Description | Verifies that notifications are correctly sent and received by customer and maid/driver for booking actions such as booking creation, acceptance, and updates in the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 26 Dec 2025 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer and Maid/Driver must be registered and logged in. |
| 2 | Notification permissions must be enabled on the device. |
| 3 | Internet connection must be active. |
| 4 | A booking action must be triggered (create/accept/update). |

Initial Execution

| Test Scenario | System fails to send or receive notifications during booking actions. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Customer | Login successful | Successful | Pass |
| 2 | Create a booking | Booking created | Created | Pass |
| 3 | Trigger notification to Maid/Driver | Notification sent | Not received | FAIL |
| 4 | Login as Maid/Driver | Login successful | Successful | Pass |
| 5 | Check notification panel | Notification visible | Not visible | FAIL |
| 6 | Accept booking | Booking accepted | Accepted | Pass |
| 7 | Trigger notification to Customer | Notification sent | Not received | FAIL |
| 8 | Check notification (Customer side) | Notification visible | Not visible | FAIL |

Reset Execution

| Test Scenario | System successfully sends and receives notifications after fixing the issue. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Customer | Successful login | Successful | Pass |
| 2 | Create booking | Booking created | Created | Pass |
| 3 | Notification sent to Maid/Driver | Notification delivered | Delivered | Pass |
| 4 | Login as Maid/Driver | Successful login | Successful | Pass |
| 5 | Check notification panel | Notification visible | Visible | Pass |
| 6 | Accept booking | Booking accepted | Accepted | Pass |
| 7 | Notification sent to Customer | Notification delivered | Delivered | Pass |
| 8 | Check notification (Customer side) | Notification visible | Visible | Pass |

# Ratings & Reviews System

| Test Case ID | BZ-02-021 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Ratings & Reviews System | Test Case Description | Verifies that a customer can successfully submit ratings and reviews after service completion and that the maid/driver can view the submitted feedback in the Broom & Zoom application. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 16 March 2026 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer and Maid/Driver must be registered and logged in. |
| 2 | A booking must be completed. |
| 3 | Customer must have access to rating option. |
| 4 | Stable internet connection must be available. |

Initial Execution

| Test Scenario | Customer attempts to submit rating and review, but system fails to save or display it properly. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Customer | Login successful | Successful | Pass |
| 2 | Open completed booking | Booking details displayed | Displayed | Pass |
| 3 | Click “Rate & Review” | Rating form opens | Opened | Pass |
| 4 | Enter rating (stars) and review text | Input accepted | Accepted | Pass |
| 5 | Submit rating | Rating saved successfully | Not saved | FAIL |
| 6 | Check review display (Customer side) | Review visible | Not visible | FAIL |
| 7 | Login as Maid/Driver | Login successful | Successful | Pass |
| 8 | Open profile/reviews section | Reviews displayed | Not displayed | FAIL |

Reset Execution

| Test Scenario | Customer submits rating again after fixing system issue and review is properly displayed. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Customer | Successful login | Successful | Pass |
| 2 | Open completed booking | Data loaded | Loaded | Pass |
| 3 | Enter rating and review | Input accepted | Accepted | Pass |
| 4 | Submit rating | Rating saved | Saved | Pass |
| 5 | Verify review display (Customer side) | Review visible | Visible | Pass |
| 6 | Login as Maid/Driver | Successful login | Successful | Pass |
| 7 | Open reviews section | Reviews displayed | Displayed | Pass |
| 8 | Verify new review | New review visible | Visible | Pass |

# Admin Approve User (Maid/Driver)

| Test Case ID | BZ-02-22 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Admin Approve User(Maid/Driver) | Test Case Description | Verifies that admin can approve a registered maid/driver account. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 16 March 2026 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Admin must be logged in |
| 2 | Pending user must exist |
| 3 | Internet connection must be active. |
| 4 | Admin panel access must be available |

Initial Execution

| Test Scenario | Admin attempts to approve a user but system fails to update user status |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Admin | Admin logged in successfully | Login successful | Pass |
| 2 | Navigate to “User Management” section | User list displayed | Displayed | Pass |
| 3 | Filter pending users | Pending users list shown | Shown | Pass |
| 4 | Select a pending maid/driver | User details opened | Opened | Pass |
| 5 | Click Approve button | User approved successfully | Not approved | FAIL |
| 6 | Check user status | Status updated to Active | Not updated | FAIL |
| 7 | Refresh page | Updated data displayed | Not updated | FAIL |

Reset Execution

| Test Scenario | Admin retries approving user after fixing system issue. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Admin | Successful login | Successful | Pass |
| 2 | Open User Management | Users displayed | Displayed | Pass |
| 3 | Select pending user | User opened | Opened | Pass |
| 4 | Click Approve | User approved | Approved | Pass |
| 5 | Verify user status | Status shows Active | Active | Pass |
| 6 | Refresh page | Data remains updated | Updated | Pass |

# Admin Block And Unblock User

| Test Case ID | BZ-02-23 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Admin Block and Unblock User | Test Case Description | Verifies that the admin can successfully block an active user and later unblock the same user, updating the user status correctly in the system. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 16 March 2026 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Admin must be logged in with valid credentials. |
| 2 | At least one active user must exist in the system. |
| 3 | Admin panel access must be available. |
| 4 | Stable internet connection must be available. |

Initial Execution

| Test Scenario | Admin attempts to block and unblock a user, but system fails to update the user status properly. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Admin | Admin logged in successfully | Login successful | Pass |
| 2 | Navigate to “User Management” section | User list displayed | Displayed | Pass |
| 3 | Select an active user | User details opened | Opened | Pass |
| 4 | Click “Block” button | User status changed to Blocked | Not blocked | FAIL |
| 5 | Verify user status | Status shows Blocked | Not updated | FAIL |
| 6 | Click “Unblock” button | User status changed to Active | Not updated | FAIL |
| 7 | Refresh page | Updated status displayed | Not updated | FAIL |

Reset Execution

| Test Scenario | Admin retries block and unblock after fixing system issue. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Admin | Successful login | Successful | Pass |
| 2 | Open User Management | Users displayed | Displayed | Pass |
| 3 | Select active user | User details opened | Opened | Pass |
| 4 | Click “Block” button | User blocked successfully | Blocked | Pass |
| 5 | Verify status | Status shows Blocked | Blocked | Pass |
| 6 | Click “Unblock” button | User becomes Active | Active | Pass |
| 7 | Refresh page | Status remains updated | Updated | Pass |

# Customer Emergency Request

| Test Case ID | BZ-02-024 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Customer Emergency Request | Test Case Description | Verifies that a customer can trigger an emergency alert, which sends location and booking details to the Admin. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 20 May 2026 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Customer must be registered and logged in. |
| 2 | Customer must have an active booking session. |
| 3 | Stable internet connection must be available. |
| 4 | Location services/GPS must be enabled on the device. |

Initial Execution

| Test Scenario | Customer attempts to trigger emergency alert, but system fails to send alert to Admin |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Customer | Customer logged in | Logged in | Pass |
| 2 | Start an active booking | Booking active | Active | Pass |
| 3 | Click “Emergency” button | Alert sent to Admin | Not sent | FAIL |
| 4 | Capture GPS location | Location captured | Failed | FAIL |
| 5 | Verify alert details | Details sent to Admin | Not sent | FAIL |
| 6 | Log incident | Incident saved to DB | Not saved | FAIL |
| 7 | Admin receives alert | Alert notification visible | Not visible | FAIL |

Reset Execution

| Test Scenario | Customer successfully triggers emergency alert after fixing system issue |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Maid | Successful login | Successful | Pass |
| 2 | Start active service | Service active | Active | Pass |
| 3 | Click “Emergency” button | Alert sent | Sent | Pass |
| 4 | Attach GPS data | Data attached | Attached | Pass |
| 5 | Verify transmission | Admin receives details | Received | Pass |
| 6 | Update Incident log | Log updated in DB | Updated | Pass |
| 7 | Confirm notification | Admin receives alert | Received | Pass |

# Maid Emergency Alert

| Test Case ID | BZ-02-25 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Maid Emergency Alert | Test Case Description | Verifies that a maid can trigger an emergency alert to notify the Admin of unsafe conditions. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 20 May 2026 |

Initial Execution

| S. No | Prerequisites: |
| --- | --- |
| 1 | Maid must be registered and logged in. |
| 2 | Maid must be in an active service session. |
| 3 | Stable internet connection must be available. |
| 4 | GPS/Location services must be active. |

Initial Execution

| Test Scenario | Maid attempts to trigger emergency button, but system fails to notify Admin. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Maid | Maid logged in | Logged in | Pass |
| 2 | Start active service | Service active | Active | Pass |
| 3 | Click “Emergency” button | Alert sent to Admin | Not sent | FAIL |
| 4 | Capture Maid location | GPS data captured | Failed | FAIL |
| 5 | Send Booking ID | Booking ID attached | Not sent | FAIL |
| 6 | System logs incident | Incident saved in DB | Not saved | FAIL |
| 7 | Verify alert arrival | Alert in Admin panel | Not arrived | FAIL |

Reset Execution

| Test Scenario | Maid successfully triggers emergency alert after fixing system issue |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Maid | Successful login | Successful | Pass |
| 2 | Start active service | Service active | Active | Pass |
| 3 | Click “Emergency” button | Alert sent | Sent | Pass |
| 4 | Attach GPS data | Data attached | Attached | Pass |
| 5 | Verify transmission | Admin receives details | Received | Pass |
| 6 | Update Incident log | Log updated in DB | Updated | Pass |
| 7 | Confirm notification | Admin receives alert | Received | Pass |

# Admin Receives Emergency Notification

| Test Case ID | BZ-02-26 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case Name | Admin Receives Emergency Notification | Test Case Description | Verifies that the Admin dashboard displays emergency alerts in real-time from Customers or Maids. |  |  |
| Created By | Nandni/Mumta | Version | 1.1 | Date | 20 May 2026 |

| S. No | Prerequisites: |
| --- | --- |
| 1 | Admin must be logged in with valid credentials. |
| 2 | Admin dashboard access must be available. |
| 3 | Stable internet connection must be available. |
| 4 | An emergency alert must be triggered by a user. |

Initial Execution

| Test Scenario | Admin waits for user emergency but Admin dashboard fails to display notification. |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Admin | Admin logged in | Logged in | Pass |
| 2 | Open Admin Dashboard | Dashboard visible | Visible | Pass |
| 3 | Wait for user emergency | Alert triggered | Triggered | Pass |
| 4 | Fetch alert from DB | Alert data fetched | Not fetched | FAIL |
| 5 | Display on dashboard | Alert shown | Not shown | FAIL |
| 6 | Show user details | Details displayed | Not displayed | FAIL |
| 7 | Resolve alert | Alert status updated | Not updated | FAIL |

Reset Execution

| Test Scenario | Admin receives emergency notification successfully after fixing system issue |  |  |  |
| --- | --- | --- | --- | --- |
| Step no. | Step Details | Expected Results | Actual Results | Pass / Fail / Not executed / Suspended |
| 1 | Login as Admin | Successful login | Successful | Pass |
| 2 | Open Admin Dashboard | Dashboard visible | Visible | Pass |
| 3 | Trigger alert | Notification received | Received | Pass |
| 4 | Retrieve data | Alert data fetched | Fetched | Pass |
| 5 | Display notification | Alert shown on screen | Shown | Pass |
| 6 | View User/Booking info | Details displayed | Displayed | Pass |
| 7 | Resolve/Clear alert | Status set to Resolved | Resolved | Pass |

User Manual

# Introduction

## Purpose

The purpose of this user manual is to help users understand how to install, access, and use the Broom and Zoom mobile application. This guide explains the main features of the system in simple steps so that customers, maids, drivers, and administrators can use the application without difficulty.

## Scope

Broom and Zoom is a mobile application that connects customers with trusted maids and drivers. The system allows users to register, log in, search for services, make bookings, manage profiles, receive notifications, and contact the admin in case of emergencies. The application provides different features according to the user's role.

## Intended Audience

End Users

- Customers

- Maids

- Drivers

Administrators

- Manage users

- Approve maid and driver accounts

- Handle complaints

- Monitor bookings

Technical Users

- Developers

- Testers

- System Administrator

## System Overview

Broom and Zoom is a mobile-based household service application developed using Flutter, Node.js, and MongoDB. The application helps customers easily hire trusted maids and drivers. It also provides booking management, profile management, ratings, notifications, and an emergency button for customer and maid safety.

# System Requirements

## Hardware Requirements

Processor: Intel Core i3 or higher

RAM: Minimum 4 GB, Recommended 8 GB

Storage: At least 2 GB free space

Mobile Device: Android smartphone with internet connection

## Software Requirements

Operating System: Android 9.0 or above, Windows 10/11 (for development)

Required Software: Flutter SDK, Node.js, MongoDB, Visual Studio Code, Android Studio

Other Requirements: Internet Connection, Google Maps API, One-Signal Notifications

# Installation & Setup

## Installation Steps

Follow the steps below to install and run the Broom and Zoom application.

- Download / Clone the Project: Clone the project from the GitHub repository or download the ZIP file. If you downloaded the ZIP file, extract it to your preferred location.

- Open the Project: Open the Flutter project using Visual Studio Code or Android Studio. Open the Backend project using Visual Studio Code.

- Install Dependencies: Open the terminal inside the backend folder and run: npm install. Open the terminal inside the Flutter project and run: flutter pub get. This will install all the required packages for both the frontend and backend.

- Configure Environment Variables: Create a .env file inside the backend folder. Add the required configuration values, such as:

- MongoDB Connection URI

- JWT Secret Key

- One-Signal App ID (if used)

- Server Port

- Keep these values secure and do not include them in the frontend source code.

- Run the Backend Server: Open the backend terminal and run:

- npm start or

- npm run dev

- (depending on your project configuration).

- Run the Flutter Application: Connect an Android device or start an Android Emulator. Run the following command: flutter run. The application will build and launch on the connected Android device or emulator.

## Configuration

- Database Setup: The system uses MongoDB as its primary database. Create a database named Broom And Zoom. Configure the following collections: Customers, Maids, Drivers, Admin, Bookings, Notifications, Ratings, Emergency Requests. Make sure the MongoDB connection string is correctly added to the .env file before running the backend server.

- Authentication Configuration: The application uses JWT (JSON Web Token) for secure user authentication. Before running the system, add the JWT Secret Key inside the .env file. This key is used to generate and verify user login tokens.

- Push Notification Configuration: The application uses One-Signal to send push notifications. Before running the application: Create a One-Signal application. Add the One-Signal App ID to the project configuration. Allow notification permission on the user's mobile device. One-Signal should be properly configured to enable booking updates and important notifications.

- Location Configuration: The application uses Google Maps to provide location-based services. Before using location features: Enable Google Maps API, Add the API Key to the project configuration, Grant location permission on the Android device.

- Internet Connection: An active internet connection is required for: User Login, Registration, Booking Services, Profile Updates, Push Notifications, Emergency Requests, Database Synchronization.

# System Features

## User Authentication & Profile Management

The User Authentication & Profile Management module provides secure access to the Broom and Zoom application for all users. It allows Customers, Maids, Drivers, and Admins to create accounts, log in securely, and manage their personal information. The module includes the following features:

- User Registration

- Secure Login

- Forgot Password and Password Reset

- OTP Verification

- Profile Creation and Management

- Edit Personal Information

- Role Selection (Customer, Maid, Driver)

- Role-Based Access Control

- Secure Authentication using JWT

This module ensures that only authorized users can access the system while providing a personalized experience based on their role.

## Customer Service Module

The Customer Service Module allows customers to easily search for and hire trusted maids and drivers according to their needs. The module includes:

- Search for Maids and Drivers

- Filter Services by Location

- View Service Provider Profiles

- Book Services

- View Booking History

- Rate and Review Services

- Receive Booking Notifications

- Emergency Button for Customer Safety

This module provides a simple and convenient way for customers to book household services.

## Maid Management Module

The Maid Management Module enables maids to manage their work efficiently after receiving admin approval. The module allows maids to:

- Create and Manage Profile

- View Booking Requests

- Accept or Reject Bookings

- Update Service Status

- View Customer Information

- Receive Ratings and Reviews

- Send Emergency Alerts

- Manage Availability

This module helps maids organize their work and communicate effectively with customers.

## Driver Management Module

The Driver Management Module helps drivers manage transportation services offered through the application. Drivers can:

- Register and Complete Profile

- Add Vehicle Information

- View Ride Requests

- Accept or Reject Bookings

- Update Trip Status

- View Customer Details

- Receive Ratings and Reviews

- Manage Availability

This module ensures smooth ride management and improves communication between drivers and customers.

## Booking Management Module

The Booking Management Module handles the complete booking process between customers, maids, and drivers. The module includes:

- Create Booking

- Accept or Reject Booking

- View Booking Details

- Track Booking Status

- View Booking History

- Cancel Booking (when applicable)

- Service Completion

This feature allows users to manage bookings quickly and efficiently.

## Notification & Emergency Module

The Notification & Emergency Module keeps users informed about important updates and provides additional safety features. The module supports:

- Booking Notifications

- Booking Status Updates

- Admin Approval Notifications

- Rating Notifications

- Emergency Button for Customers

- Emergency Button for Maids

- Emergency Alerts to Admin

This module improves communication and enhances user safety.

## Admin Dashboard

The Admin Dashboard provides complete control over the Broom and Zoom platform. It helps administrators manage users, bookings, and overall system activities. The administrator can:

- Approve or Reject Maid Accounts

- Approve or Reject Driver Accounts

- Manage Customer Accounts

- View All Users

- Monitor Bookings

- Handle Complaints

- Manage Ratings and Reviews

- Suspend or Reactivate Accounts

- View Reports and Analytics

- Receive Emergency Notifications

This module ensures smooth system operation, user verification, and platform security.

# User Interface Guide

The User Interface (UI) of the Broom and Zoom application is designed to be simple, responsive, and easy to use. Customers, Maids, Drivers, and Administrators can quickly navigate through the application using clear menus and user-friendly screens.

## Navigation Overview

After logging into the application, users are redirected to their respective dashboards according to their role. The application includes the following navigation options:

- Home / Dashboard

- Search Services

- Bookings

- Notifications

- Profile

- Ratings & Reviews

- Emergency

- Settings

- Logout

- Admin Dashboard

This navigation structure allows users to access all major features quickly and easily.

### Home screen

The Home Screen is the first screen displayed when the application is opened. It introduces users to the Broom and Zoom platform and provides quick access to the Login and Sign Up options. The screen is designed with a simple and user-friendly layout, making it easy for new users to get started.

### Role Screen

The Role Selection Page allows users to choose their account type during registration. Users can select one of the available roles: Customer, Maid, Driver. After selecting a role, the system redirects the user to the corresponding registration process.

### Language Page

The Language Selection Page allows users to choose their preferred language before using the application. The app currently supports English, Urdu, and Sindhi. Users can select any language to use the application more comfortably and improve their overall experience.

### OTP Verification Page

The OTP Verification Page verifies the user's identity by sending a One-Time Password (OTP) to the registered email or phone number. Users must enter the correct OTP before accessing the application.

### Login Page

The Login Page allows registered users to securely access their accounts by entering their email and password.

### Sign Up Page driver

The Sign Up Page allows new users to create an account by entering their personal information, such as name, last name, email, phone number, date of birth, CNIC, city, area and password. After completing the registration form, users proceed to OTP verification.

### Customer Dashboard

The Customer Dashboard provides customers with all the features required to book household services. Customers can search for maids or drivers, view profiles, make bookings, check booking history, receive notifications, and submit ratings and reviews after the service is completed.

### Driver Dashboard

The Driver Dashboard helps drivers manage transportation requests. Drivers can view ride requests, accept or reject bookings, update trip status, manage their profile and vehicle information, and receive customer ratings after completing a trip.

### Maid Dashboard

The Maid Dashboard allows maids to manage their daily work. They can view booking requests, accept or reject bookings, update service status, manage their profile, view ratings, and use the emergency button when required.

### Admin Dashboard

The Admin Dashboard provides complete control over the system. The administrator can approve or reject maid and driver registrations, manage customer accounts, monitor bookings, handle complaints, manage ratings, and oversee the overall performance of the application.

### Emergency Alert

The Emergency Alert Page allows customers and maids to send an emergency alert whenever they need immediate assistance. By pressing the Emergency Alert button, an alert is instantly sent to the administrator, allowing a quick response during emergency situations. This feature helps improve user safety and provides additional security while using the application.

### Notification Page

The Notification Page keeps users updated with important activities in the application. It displays alerts such as booking requests, booking status updates, account approval, and other important system notifications, helping users stay informed about their activities.

# How to Use the System

The Broom and Zoom application is designed to provide a simple and convenient way for customers to hire trusted maids and drivers. This section explains how users can access the system and use its main features.

## Basic Workflow

Open the Application: The user starts by opening the Broom and Zoom mobile application. The home screen appears with options such as Login, Sign Up, and Language Selection.

User Registration & Login: To use the application, users must create an account or log in. New users register by providing their personal information. Users select their role (Customer, Maid, or Driver). OTP verification is completed. Existing users can log in using their registered email or phone number and password. After successful login, users are redirected to their respective dashboards.

Dashboard Access: The dashboard provides access to all major features based on the user's role. Customers can search and book services. Maids and Drivers can manage booking requests. Admin can manage the entire system.

Service Booking: Customers can search for maids or drivers, view their profiles, and book the required service. The service provider receives the booking request and can accept or reject it.

Booking Management: After accepting the booking, both the customer and service provider can track the booking status until the service is completed.

Ratings & Reviews: After completing the service, customers can rate and review the maid or driver based on their experience.

Notifications & Emergency Alerts: Users receive notifications for booking updates, account approvals, and other important activities. Customers and maids can also use the Emergency Alert feature to notify the administrator during emergency situations.

## Use Case Scenarios

Booking a Maid: A customer logs into the application, searches for a maid, views the available profiles, selects a suitable maid, and confirms the booking. After the service is completed, the customer provides a rating and review.

Booking a Driver: A customer searches for a driver, sends a booking request, and waits for the driver's confirmation. After completing the trip, both users can view the booking history and provide feedback.

Maid or Driver Managing Bookings

A maid or driver logs into the application, views incoming booking requests, accepts or rejects them, updates the service status, and completes the assigned work.

Emergency Alert: If a customer or maid faces an emergency during the service, they can press the Emergency Alert button. The system immediately sends a notification to the administrator for quick assistance.

# Project-Specific Section (Mobile Application)

## User Roles

Customer: Customers are the primary users of the application. They can: Register and log in, Search for maids and drivers, View service provider profiles, Book services, View booking history, Submit ratings and reviews, Use the Emergency Alert feature, Manage their profile.

Maid: Maids provide household services through the application. They can: Register and complete their profile, Wait for admin approval, View booking requests, Accept or reject bookings, Update service status, Receive ratings and reviews, Use the Emergency Alert feature, Manage their profile.

Driver: Drivers provide transportation services through the application. They can: Register and complete their profile, Add vehicle information, View ride requests, Accept or reject bookings, Update trip status, Receive customer ratings, Manage their profile

Administrator: The administrator manages the complete system and ensures smooth operation. The administrator can: Manage customers, maids, and drivers, Approve or reject maid and driver registrations, Monitor bookings, Handle complaints, Manage ratings and reviews, Block or unblock user accounts, Receive emergency alerts, Monitor overall system activities

## API Usage

The Broom and Zoom application uses RESTful APIs to connect the Flutter mobile application with the Node.js backend.

Main API Functions

- User Registration and Login

- OTP Verification

- Profile Management

- Booking Management

- Notifications

- Ratings and Reviews

- Emergency Alert Management

Security: All APIs are protected using JWT (JSON Web Tokens) to ensure secure communication and prevent unauthorized access.

## Data Input / Output

Input: The application accepts the following user inputs:

- Registration Information

- Login Credentials

- Profile Details

- Booking Information

- Ratings and Reviews

- Emergency Requests

Output: The application provides the following outputs:

- Booking Confirmation

- Booking Status Updates

- User Profiles

- Notifications

- Ratings and Reviews

- Emergency Alert Confirmation

## System Security Features

To ensure secure access and protect user data, the application includes:

- JWT-based User Authentication

- Role-Based Access Control (Customer, Maid, Driver, Admin)

- OTP Verification

- Password Encryption

- Input Validation

- Secure API Communication

- Protected User Data

# Troubleshooting

| Issue | Possible Cause | Solution |
| --- | --- | --- |
| Application not starting | Missing dependencies or incorrect setup | Install the required packages and restart the application. |
| Login not working | Incorrect email, phone number, or password | Verify your login credentials or reset your password. |
| OTP not received | Network issue or invalid phone number | Check your internet connection and request the OTP again. |
| Booking request failed | Internet connection problem or server issue | Check your internet connection and try again later. |
| Notifications not received | Notification permission is disabled | Enable notification permission from your device settings. |
| Location not working | GPS or location permission is disabled | Turn on GPS and allow location access for the application. |
| Database not connecting | Incorrect MongoDB connection string | Verify the MongoDB URI in the .env file. |
| Emergency Alert not sent | Internet connection or server issue | Ensure you have an active internet connection and send the alert again. |
| Profile not updating | Incomplete information or network issue | Complete all required fields and try again. |
| Application loading slowly | Poor internet connection or high server traffic | Refresh the application and use a stable internet connection. |

# FAQs

Q1: Do I need to create an account to use Broom and Zoom?

Ans: Yes, users must register and create an account before using the application's services.

Q2: Can I update my profile after registration?

Ans: Yes, users can edit and update their profile information at any time.

Q3: How can I book a maid or driver?

Ans: After logging in, search for a maid or driver, view their profile, and send a booking request.

Q4: Can maids and drivers use the application immediately after registration?

Ans: No. Their accounts must be approved by the administrator before they can receive bookings.

Q5: How do I know if my booking is accepted?

Ans: You will receive a notification when the maid or driver accepts or rejects your booking.

Q6: What should I do if I forget my password?

Ans: Use the Forgot Password option to reset your password.

Q7: Can I cancel a booking?

Ans: Yes, bookings can be cancelled before the service starts, subject to the application's policy.

Q8: What is the Emergency Alert feature?

Ans: It allows customers and maids to send an emergency alert to the administrator for immediate assistance.

Q9: Can I rate a maid or driver?

Ans: Yes, after the service is completed, customers can submit ratings and reviews.

Q10: What makes Broom and Zoom different from other service applications?

Ans: Broom and Zoom provides a single platform where customers can hire trusted maids and drivers, manage bookings, receive notifications, and use emergency support features.

# Limitations

- The application requires a stable internet connection.

- It is currently available only for Android devices.

- Online payment integration is not available.

- Services are available only in supported locations.

- System performance depends on server availability and internet speed.

# Future Enhancements

- Develop an iOS version of the application.

- Integrate secure online payment methods.

- Add live location tracking for drivers and maids.

- Support additional regional languages.

- Improve UI/UX for a better user experience.

- Add AI-based service recommendations.

# Contact / Support

For any queries, technical issues, or support regarding the Broom and Zoom application, users can contact the project team or supervisor.

Developer Name(s):

- Nandni (2212299)

- Mumta Bai (2212319)

Project:
Broom and Zoom

Supervisor:
Ms. Sadia Aziz

Faculty of Computing and Engineering Sciences

Shaheed Zulfiqar Ali Bhutto Institute of Science and Technology (SZABIST), Karachi